# EasyDocument Enterprise Implementation Package

A production-ready software specification package for development teams and AI coding agents.

| Field | Value |
| --- | --- |
| Product Name | EasyDocument |
| Country Scope | Nepal only |
| Date | 2026-06-19 |
| Platform | Flutter mobile application for customers and agents; React admin portal |
| Backend | Node.js with NestJS, PostgreSQL, Redis, Socket.IO, WebRTC signaling |
| Storage | Self-hosted MinIO |
| Maps | Google Maps |
| Payment | Direct payment between customer and agent; no escrow in v1 |
| Language | English only for v1 |
| Scale Target | 10,000 active users |

This package is intended to be handed to a product manager, UI/UX designer, backend engineer, Flutter engineer, QA engineer, DevOps engineer, and AI coding agent. It defines the build scope, operating rules, data model, APIs, architecture, acceptance criteria, development backlog, and release plan.

# Table of Contents

1. Executive Summary and Product Strategy

2. Scope, Assumptions, and Constraints

3. Stakeholders, Personas, and Operating Model

4. Product Requirements

5. Customer Mobile App Specification

6. Agent Mobile App Specification

7. React Admin Portal Specification

8. Task Lifecycle and Business Rules

9. Communication, Chat, Media, and Calls

10. Agent Matching and Location Design

11. Reviews, Ratings, and Reputation

12. Direct Payment Model

13. Dispute Mediation Workflow

14. Notification Matrix

15. Non-Functional Requirements

16. Security, Privacy, and Abuse Prevention

17. Technical Architecture

18. Backend NestJS Module Design

19. Flutter Application Architecture

20. React Admin Architecture

21. PostgreSQL Database Specification

22. API Contract Specification

23. Socket.IO and WebRTC Specification

24. MinIO Object Storage Design

25. DevOps, Environments, and Deployment

26. Testing and Quality Strategy

27. Analytics, Monitoring, and Operations

28. Implementation Backlog and Sprint Plan

29. AI Coding Agent Instructions

30. Appendices: SQL, OpenAPI, Diagrams, Checklists

# 1. Executive Summary and Product Strategy

EasyDocument is a Nepal-focused mobile platform that connects customers who need document retrieval, document submission, document verification, or office follow-up services with verified local agents. The platform exists to reduce the time, travel burden, and uncertainty involved in dealing with government offices, universities, banks, embassies, municipalities, courts, passport offices, tax offices, and other organizations.

The v1 product is deliberately practical: customers create a request, manually enter the document and organization information, nearby verified agents receive the task, one agent accepts, a dedicated communication room is created, the customer and agent discuss scope and direct payment, the customer confirms the deal, and the agent starts the work. The agent then updates task status until the customer marks the task complete and reviews the agent.

| Strategic Area | Decision |
| --- | --- |
| Market | Nepal only for v1; optimize for Kathmandu Valley first, then expand by province. |
| Trust Model | Agents must complete OTP, citizenship upload, selfie upload, permanent location capture, and admin verification. |
| Payment Model | Direct payment between customer and agent. The platform records agreed amount and payment method but does not hold funds in v1. |
| Communication | In-app chat, file sharing, audio/video attachments, in-app call, and external call log. |
| Admin Role | Admin verifies agents, mediates disputes, reviews abuse reports, and monitors task health. |
| Scale | Designed for 10,000 active users with horizontal API scaling and managed operational discipline. |

## 1.1 Product Vision

To become the trusted digital network for document-related field services across Nepal by combining verified agents, transparent communication, task status tracking, and simple customer experiences.

## 1.2 Mission

Help customers avoid unnecessary travel, queues, and repeated office visits.

Create earning opportunities for verified local agents who understand document processes.

Provide transparent task tracking and accountability for document retrieval services.

Build a secure and auditable platform for sensitive document communication.

## 1.3 Business Goals

| Goal | Measurement | Target for v1 |
| --- | --- | --- |
| Acquire trusted agents | Verified agent count | 500 verified agents across key cities |
| Drive request completion | Completion rate | 80 percent of accepted tasks completed |
| Customer satisfaction | Average customer rating | 4.2+ out of 5 |
| Agent reliability | Cancellation rate | Less than 10 percent after acceptance |
| Operational response | Dispute first response time | Within 24 business hours |
| System reliability | API uptime | 99.5 percent monthly target for v1 |

# 2. Scope, Assumptions, and Constraints

## 2.1 Confirmed Scope

| Area | Decision |
| --- | --- |
| Country | Nepal only |
| Customer Platform | Flutter mobile app |
| Agent Platform | Flutter mobile app |
| Admin Platform | React web portal |
| Backend | Node.js NestJS |
| Database | PostgreSQL with PostGIS extension |
| Cache and Realtime Support | Redis |
| Object Storage | Self-hosted MinIO |
| Maps | Google Maps |
| Payment | Direct customer-to-agent payment |
| Call System | In-app call plus external call logging |
| Organization Data | Manual entry by customer |
| Agent Availability | Agents are assumed always online unless manually unavailable or suspended |
| Language | English only |
| Target Scale | 10,000 active users |

## 2.2 Out of Scope for v1

Escrow, wallet custody, and platform-held funds are out of scope for v1.

Automated government office integration is out of scope unless a specific partner API exists later.

Multi-language UI is out of scope for v1; English is the only supported UI language.

Web customer portal is out of scope; customers and agents use mobile apps only.

Automated legal advice is out of scope; the app only facilitates logistics and communication.

Government identity verification API integration is out of scope for v1, but admin verification is required.

## 2.3 Key Product Assumptions

Customers are comfortable providing phone number, name, and address during registration.

Agents are willing to upload citizenship images, a selfie, and location details to become verified.

Customers and agents can negotiate price and delivery time within chat before starting the task.

Many document requests will require physical office visits, therefore location proximity matters.

For early adoption, transparency and trust are more important than heavy automation.

# 3. Stakeholders, Personas, and Operating Model

| Stakeholder | Responsibilities | Primary Interfaces |
| --- | --- | --- |
| Customer | Create requests, communicate, confirm deal, pay agent directly, close task, review agent | Flutter mobile app |
| Agent | Register, complete KYC, accept requests, communicate, update task status, deliver document | Flutter mobile app |
| Admin | Verify agents, mediate disputes, monitor reports, manage users, inspect audit trail | React admin portal |
| Operations | Handle daily marketplace health, problematic tasks, and customer support | Admin portal and dashboards |
| Finance/Ops | Review direct payment issues and commission model when introduced | Admin portal and exports |
| Engineering | Build, deploy, monitor, and maintain platform services | Repository, CI/CD, monitoring tools |

## 3.1 Customer Personas

### Busy Professional

Lives in Kathmandu, does not have time for repeated office visits. Needs passport, tax, or bank documents handled quickly. Values trust and status visibility.

### Student Outside Hometown

Studies or works away from home. Needs transcripts, certificates, recommendation letters, or municipality documents collected from a distant office.

### Nepali Abroad Family Member

Family member in Nepal uses the app to coordinate local agents for document retrieval on behalf of someone living abroad.

### Small Business Owner

Needs tax, registration, municipal, or banking paperwork moved between offices. Values reliability and proof of progress.

## 3.2 Agent Personas

### Experienced Office Runner

Knows government office procedures and earns through repeated document errands.

### Local Student Agent

Available near universities, banks, and district offices. Wants flexible income.

### Specialized Document Agent

Focuses on passport, PAN, license, transcript, or embassy-related work. Can command higher trust through ratings.

## 3.3 Operating Model

Customer registers with phone OTP, name, and address.

Agent registers with phone OTP, citizenship, selfie, permanent address, and permanent location.

Admin verifies or rejects agent registration.

Customer creates task with document name, organization name, organization location/address, description, and optional attachments.

System broadcasts to eligible nearby verified agents based on organization location and service radius.

One agent accepts; a task-specific communication room is created.

Customer and agent discuss task details, expected delivery date, and direct payment method.

Customer confirms the contract; task status becomes ACTIVE.

Agent updates status until delivered. Customer verifies and marks completed.

Customer rates and reviews the agent. Disputes are handled by admin mediation.

# 4. Product Requirements

#### REQ-AUTH-001 - OTP Registration and Login

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | The system shall authenticate customers and agents using phone-number OTP. |
| Acceptance Criteria | User can request OTP, verify OTP, receive JWT tokens, and access role-appropriate screens. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-AUTH-002 - Refresh Token Rotation

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | The backend shall issue short-lived access tokens and rotating refresh tokens. |
| Acceptance Criteria | Expired access token can be refreshed; reused refresh token is rejected and logged. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-CUST-001 - Customer Profile

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | Customer shall register with phone number, full name, and address. |
| Acceptance Criteria | Customer cannot create a task until phone is verified and name is present. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-AGENT-001 - Agent KYC Registration

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | Agent shall upload citizenship front, citizenship back, selfie, permanent address, and permanent location. |
| Acceptance Criteria | Admin receives pending verification item with all required KYC fields. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-AGENT-002 - Agent Verification

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | Admin shall approve, reject, or suspend agents. |
| Acceptance Criteria | Only verified and available agents receive task broadcasts. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-TASK-001 - Create Task

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | Customer shall create a task by entering document name, organization name, organization address/location, description, and optional attachments. |
| Acceptance Criteria | Task title uses USER-DOCUMENT-ORGANIZATION format and status becomes CREATED then BROADCASTED. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-TASK-002 - Agent Broadcast

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | System shall broadcast the request to nearby verified agents around the organization location. |
| Acceptance Criteria | Eligible agents receive push and in-app notification; broadcasts are stored. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-TASK-003 - Agent Accept

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | Agent shall accept an available task. |
| Acceptance Criteria | First successful acceptance assigns the agent and creates a chat room. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-TASK-004 - Contract Confirmation

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | Customer shall confirm the deal after chat discussion. |
| Acceptance Criteria | Task moves to ACTIVE only after customer confirmation. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-TASK-005 - Expected Delivery Date

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | Agent shall set expected delivery date before or during task activation. |
| Acceptance Criteria | Customer sees expected date on task detail screen and receives notification when updated. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-TASK-006 - Status Updates

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | Agent shall update task status with notes. |
| Acceptance Criteria | Each update is visible to customer and stored in task status history. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-CHAT-001 - Dedicated Chat Room

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | Each accepted task shall have one secure room between customer and assigned agent. |
| Acceptance Criteria | Only task customer, assigned agent, and authorized admin can access messages. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-CHAT-002 - Media Sharing

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | Users shall send images, PDFs, audio, and video attachments in chat. |
| Acceptance Criteria | Files are uploaded to MinIO, scanned/validated, and referenced by secure URLs. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-CALL-001 - In-App Calls

| Field | Value |
| --- | --- |
| Priority | P1 |
| Description | Customer and agent shall be able to initiate in-app audio/video calls. |
| Acceptance Criteria | WebRTC signaling connects both parties and call logs are stored. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-CALL-002 - External Call Log

| Field | Value |
| --- | --- |
| Priority | P1 |
| Description | Users shall be able to initiate external phone calls from the task room. |
| Acceptance Criteria | A call log entry is stored as CALL_LOG message type. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-REVIEW-001 - Rating and Review

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | Customer shall rate and review an agent after task completion. |
| Acceptance Criteria | Review is linked to task and updates agent average rating. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-DISP-001 - Open Dispute

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | Customer or agent shall open a dispute for problematic tasks. |
| Acceptance Criteria | Admin sees dispute in queue and can mediate with notes. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-ADMIN-001 - Admin Dashboard

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | Admin shall view agents, tasks, disputes, users, and audit logs. |
| Acceptance Criteria | Admin can filter queues and take permitted actions based on RBAC. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-NOTIF-001 - Push Notifications

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | System shall send push notifications for major events. |
| Acceptance Criteria | Task created, accepted, message, status change, dispute update all produce notifications. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

#### REQ-AUDIT-001 - Audit Logs

| Field | Value |
| --- | --- |
| Priority | P0 |
| Description | Sensitive actions shall create audit log entries. |
| Acceptance Criteria | Agent verification, user suspension, dispute resolution, and admin edits are logged. |
| Engineering Notes | Implement with service-level validation, audit logging, and automated tests. |

## 4.1 Product Success Metrics

| Metric | Definition | v1 Target | Owner |
| --- | --- | --- | --- |
| Task completion rate | Completed tasks divided by accepted tasks | 80 percent | Operations |
| Median agent acceptance time | Median time from broadcast to accept | Under 10 minutes in active cities | Marketplace |
| Dispute rate | Disputed tasks divided by completed/active tasks | Under 5 percent | Operations |
| Average agent rating | Weighted average of agent reviews | 4.2+ | Product |
| Agent verification SLA | Time from registration to decision | Under 48 hours | Admin |
| Crash-free sessions | Mobile sessions without crash | 99 percent | Engineering |
| API p95 latency | Critical endpoints p95 response time | Under 400 ms excluding media upload | Backend |

# 5. Customer Mobile App Specification

The customer mobile app shall be built in Flutter and share design primitives with the agent experience while keeping role-specific flows separate. Customers must be able to register quickly, create a document request, communicate with the assigned agent, track progress, close the deal, and review the agent.

| Screen | Purpose |
| --- | --- |
| Splash | Checks app version, token presence, maintenance mode, and routes to onboarding or dashboard. |
| OTP Login | Phone number entry, OTP resend timer, verification error handling, terms acceptance. |
| Customer Profile Setup | Name and address capture; optional profile photo later. |
| Customer Dashboard | Active tasks, recent tasks, create request CTA, notifications, support entry. |
| Create Request Step 1 | Document name, task category, organization name, description. |
| Create Request Step 2 | Organization address entry, Google Map picker, optional coordinates. |
| Create Request Step 3 | Attachment upload, instructions, urgency, review and submit. |
| Broadcast Waiting | Shows request sent to nearby agents with cancel option before acceptance. |
| Task Detail | Assigned agent info, task status, expected delivery date, timeline, payment method, chat button. |
| Chat Room | Messages, media upload, voice note, call buttons, external call button, contract confirmation panel. |
| Review Agent | Star rating, review text, issue reporting, submit review. |
| Dispute Form | Reason, description, attachments, submit to admin mediation. |
| History | Completed, cancelled, disputed, and active task records. |
| Notifications | System notifications with deep links to task/chat/dispute. |

## 5.1 Customer Navigation Flow

Customer App Navigation
Splash -> AuthGate -> OTP Login -> Profile Setup -> Dashboard
Dashboard -> Create Request -> Broadcast Waiting -> Task Detail -> Chat Room
Task Detail -> Close Task -> Review Agent -> History
Task Detail -> Open Dispute -> Dispute Detail
Dashboard -> Notifications -> Target Screen

## 5.2 Customer Task Creation Rules

Document name is required and should be normalized for the task title.

Organization name is required because v1 does not maintain a master office registry.

Organization address is required; coordinates are recommended when Google Maps geocoding succeeds.

Customer may attach supporting documents, images, or instructions before broadcasting.

Customer may cancel before any agent accepts without dispute flow.

After an agent accepts, cancellation requires a reason and is visible to the agent.

#### CUST-US-001 - customer

As a customer, I want customer capability 1 in the EasyDocument app, so that I can complete my document-related task with transparency and control.

Acceptance: The screen validates required fields.

Acceptance: The action shows loading and clear error states.

Acceptance: Successful action updates task state and notification state.

Acceptance: API failures are recoverable without data loss.

#### CUST-US-002 - customer

As a customer, I want customer capability 2 in the EasyDocument app, so that I can complete my document-related task with transparency and control.

Acceptance: The screen validates required fields.

Acceptance: The action shows loading and clear error states.

Acceptance: Successful action updates task state and notification state.

Acceptance: API failures are recoverable without data loss.

#### CUST-US-003 - customer

As a customer, I want customer capability 3 in the EasyDocument app, so that I can complete my document-related task with transparency and control.

Acceptance: The screen validates required fields.

Acceptance: The action shows loading and clear error states.

Acceptance: Successful action updates task state and notification state.

Acceptance: API failures are recoverable without data loss.

#### CUST-US-004 - customer

As a customer, I want customer capability 4 in the EasyDocument app, so that I can complete my document-related task with transparency and control.

Acceptance: The screen validates required fields.

Acceptance: The action shows loading and clear error states.

Acceptance: Successful action updates task state and notification state.

Acceptance: API failures are recoverable without data loss.

#### CUST-US-005 - customer

As a customer, I want customer capability 5 in the EasyDocument app, so that I can complete my document-related task with transparency and control.

Acceptance: The screen validates required fields.

Acceptance: The action shows loading and clear error states.

Acceptance: Successful action updates task state and notification state.

Acceptance: API failures are recoverable without data loss.

#### CUST-US-006 - customer

As a customer, I want customer capability 6 in the EasyDocument app, so that I can complete my document-related task with transparency and control.

Acceptance: The screen validates required fields.

Acceptance: The action shows loading and clear error states.

Acceptance: Successful action updates task state and notification state.

Acceptance: API failures are recoverable without data loss.

#### CUST-US-007 - customer

As a customer, I want customer capability 7 in the EasyDocument app, so that I can complete my document-related task with transparency and control.

Acceptance: The screen validates required fields.

Acceptance: The action shows loading and clear error states.

Acceptance: Successful action updates task state and notification state.

Acceptance: API failures are recoverable without data loss.

#### CUST-US-008 - customer

As a customer, I want customer capability 8 in the EasyDocument app, so that I can complete my document-related task with transparency and control.

Acceptance: The screen validates required fields.

Acceptance: The action shows loading and clear error states.

Acceptance: Successful action updates task state and notification state.

Acceptance: API failures are recoverable without data loss.

#### CUST-US-009 - customer

As a customer, I want customer capability 9 in the EasyDocument app, so that I can complete my document-related task with transparency and control.

Acceptance: The screen validates required fields.

Acceptance: The action shows loading and clear error states.

Acceptance: Successful action updates task state and notification state.

Acceptance: API failures are recoverable without data loss.

#### CUST-US-010 - customer

As a customer, I want customer capability 10 in the EasyDocument app, so that I can complete my document-related task with transparency and control.

Acceptance: The screen validates required fields.

Acceptance: The action shows loading and clear error states.

Acceptance: Successful action updates task state and notification state.

Acceptance: API failures are recoverable without data loss.

#### CUST-US-011 - customer

As a customer, I want customer capability 11 in the EasyDocument app, so that I can complete my document-related task with transparency and control.

Acceptance: The screen validates required fields.

Acceptance: The action shows loading and clear error states.

Acceptance: Successful action updates task state and notification state.

Acceptance: API failures are recoverable without data loss.

#### CUST-US-012 - customer

As a customer, I want customer capability 12 in the EasyDocument app, so that I can complete my document-related task with transparency and control.

Acceptance: The screen validates required fields.

Acceptance: The action shows loading and clear error states.

Acceptance: Successful action updates task state and notification state.

Acceptance: API failures are recoverable without data loss.

#### CUST-US-013 - customer

As a customer, I want customer capability 13 in the EasyDocument app, so that I can complete my document-related task with transparency and control.

Acceptance: The screen validates required fields.

Acceptance: The action shows loading and clear error states.

Acceptance: Successful action updates task state and notification state.

Acceptance: API failures are recoverable without data loss.

#### CUST-US-014 - customer

As a customer, I want customer capability 14 in the EasyDocument app, so that I can complete my document-related task with transparency and control.

Acceptance: The screen validates required fields.

Acceptance: The action shows loading and clear error states.

Acceptance: Successful action updates task state and notification state.

Acceptance: API failures are recoverable without data loss.

#### CUST-US-015 - customer

As a customer, I want customer capability 15 in the EasyDocument app, so that I can complete my document-related task with transparency and control.

Acceptance: The screen validates required fields.

Acceptance: The action shows loading and clear error states.

Acceptance: Successful action updates task state and notification state.

Acceptance: API failures are recoverable without data loss.

# 6. Agent Mobile App Specification

The agent mobile app is the operational tool for verified workers. It must support identity verification, task broadcast review, task acceptance, communication, status updates, and performance tracking.

| Screen | Purpose |
| --- | --- |
| Agent OTP Login | Phone authentication shared with customer auth flow. |
| Agent KYC Step 1 | Full name, phone, permanent address, citizenship number. |
| Agent KYC Step 2 | Citizenship front upload, citizenship back upload, selfie photo. |
| Agent KYC Step 3 | Permanent location capture using device location permission and Google Map confirmation. |
| Verification Pending | Explains admin review status and expected verification timeline. |
| Agent Dashboard | Incoming requests, active tasks, earnings summary, rating summary. |
| Request Detail | Task description, organization location, distance, customer request details, accept button. |
| Agent Task Detail | Status update controls, expected delivery date, chat, call, document delivery actions. |
| Status Update | Update task status with structured status and notes. |
| Agent Profile | KYC status, rating, completed tasks, service tags, availability toggle. |
| Agent Reviews | List of customer reviews and performance guidance. |

## 6.1 Agent KYC Rules

Agent must provide citizenship number, citizenship front image, citizenship back image, selfie, permanent address, and permanent location.

Agent permanent location is captured once during registration and can be updated only through a controlled profile update process.

Agent current location may update when the app is active and permission is granted, but permanent location remains the identity anchor.

Agent cannot accept tasks until admin status is VERIFIED.

Agent profile must display verification status clearly.

## 6.2 Agent Status Update Options

| Agent Action | Resulting Status | Visible to Customer | Notification |
| --- | --- | --- | --- |
| Accept request | ACCEPTED | Yes | Customer notified |
| Set expected delivery date | ACCEPTED or ACTIVE | Yes | Customer notified |
| Confirm work started | IN_PROGRESS | Yes | Customer notified |
| Document submitted at office | SUBMITTED | Yes | Customer notified |
| Document collected or ready | DELIVERED | Yes | Customer notified |
| Request issue support | DISPUTED | Yes | Admin notified |

#### AGENT-US-001 - agent

As a agent, I want agent capability 1 in the EasyDocument app, so that I can manage document work professionally and get better ratings.

Acceptance: Agent-only actions require VERIFIED status.

Acceptance: Task update is stored with timestamp and actor.

Acceptance: Customer receives realtime and push notification.

Acceptance: All errors are visible and actionable.

#### AGENT-US-002 - agent

As a agent, I want agent capability 2 in the EasyDocument app, so that I can manage document work professionally and get better ratings.

Acceptance: Agent-only actions require VERIFIED status.

Acceptance: Task update is stored with timestamp and actor.

Acceptance: Customer receives realtime and push notification.

Acceptance: All errors are visible and actionable.

#### AGENT-US-003 - agent

As a agent, I want agent capability 3 in the EasyDocument app, so that I can manage document work professionally and get better ratings.

Acceptance: Agent-only actions require VERIFIED status.

Acceptance: Task update is stored with timestamp and actor.

Acceptance: Customer receives realtime and push notification.

Acceptance: All errors are visible and actionable.

#### AGENT-US-004 - agent

As a agent, I want agent capability 4 in the EasyDocument app, so that I can manage document work professionally and get better ratings.

Acceptance: Agent-only actions require VERIFIED status.

Acceptance: Task update is stored with timestamp and actor.

Acceptance: Customer receives realtime and push notification.

Acceptance: All errors are visible and actionable.

#### AGENT-US-005 - agent

As a agent, I want agent capability 5 in the EasyDocument app, so that I can manage document work professionally and get better ratings.

Acceptance: Agent-only actions require VERIFIED status.

Acceptance: Task update is stored with timestamp and actor.

Acceptance: Customer receives realtime and push notification.

Acceptance: All errors are visible and actionable.

#### AGENT-US-006 - agent

As a agent, I want agent capability 6 in the EasyDocument app, so that I can manage document work professionally and get better ratings.

Acceptance: Agent-only actions require VERIFIED status.

Acceptance: Task update is stored with timestamp and actor.

Acceptance: Customer receives realtime and push notification.

Acceptance: All errors are visible and actionable.

#### AGENT-US-007 - agent

As a agent, I want agent capability 7 in the EasyDocument app, so that I can manage document work professionally and get better ratings.

Acceptance: Agent-only actions require VERIFIED status.

Acceptance: Task update is stored with timestamp and actor.

Acceptance: Customer receives realtime and push notification.

Acceptance: All errors are visible and actionable.

#### AGENT-US-008 - agent

As a agent, I want agent capability 8 in the EasyDocument app, so that I can manage document work professionally and get better ratings.

Acceptance: Agent-only actions require VERIFIED status.

Acceptance: Task update is stored with timestamp and actor.

Acceptance: Customer receives realtime and push notification.

Acceptance: All errors are visible and actionable.

#### AGENT-US-009 - agent

As a agent, I want agent capability 9 in the EasyDocument app, so that I can manage document work professionally and get better ratings.

Acceptance: Agent-only actions require VERIFIED status.

Acceptance: Task update is stored with timestamp and actor.

Acceptance: Customer receives realtime and push notification.

Acceptance: All errors are visible and actionable.

#### AGENT-US-010 - agent

As a agent, I want agent capability 10 in the EasyDocument app, so that I can manage document work professionally and get better ratings.

Acceptance: Agent-only actions require VERIFIED status.

Acceptance: Task update is stored with timestamp and actor.

Acceptance: Customer receives realtime and push notification.

Acceptance: All errors are visible and actionable.

#### AGENT-US-011 - agent

As a agent, I want agent capability 11 in the EasyDocument app, so that I can manage document work professionally and get better ratings.

Acceptance: Agent-only actions require VERIFIED status.

Acceptance: Task update is stored with timestamp and actor.

Acceptance: Customer receives realtime and push notification.

Acceptance: All errors are visible and actionable.

#### AGENT-US-012 - agent

As a agent, I want agent capability 12 in the EasyDocument app, so that I can manage document work professionally and get better ratings.

Acceptance: Agent-only actions require VERIFIED status.

Acceptance: Task update is stored with timestamp and actor.

Acceptance: Customer receives realtime and push notification.

Acceptance: All errors are visible and actionable.

#### AGENT-US-013 - agent

As a agent, I want agent capability 13 in the EasyDocument app, so that I can manage document work professionally and get better ratings.

Acceptance: Agent-only actions require VERIFIED status.

Acceptance: Task update is stored with timestamp and actor.

Acceptance: Customer receives realtime and push notification.

Acceptance: All errors are visible and actionable.

#### AGENT-US-014 - agent

As a agent, I want agent capability 14 in the EasyDocument app, so that I can manage document work professionally and get better ratings.

Acceptance: Agent-only actions require VERIFIED status.

Acceptance: Task update is stored with timestamp and actor.

Acceptance: Customer receives realtime and push notification.

Acceptance: All errors are visible and actionable.

#### AGENT-US-015 - agent

As a agent, I want agent capability 15 in the EasyDocument app, so that I can manage document work professionally and get better ratings.

Acceptance: Agent-only actions require VERIFIED status.

Acceptance: Task update is stored with timestamp and actor.

Acceptance: Customer receives realtime and push notification.

Acceptance: All errors are visible and actionable.

# 7. React Admin Portal Specification

The admin portal shall be built in React with TypeScript and a component library such as Material UI. Admin users do not use the mobile app for operations. The portal is the control plane for agent verification, dispute mediation, customer support, task monitoring, user moderation, and audit review.

| Module | Requirements |
| --- | --- |
| Admin Auth | Admin login, role-based session, MFA optional for later. |
| Overview Dashboard | Counts of active tasks, pending agents, disputes, messages flagged, and system health. |
| Agent Verification Queue | Review citizenship images, selfie, location, phone, approve/reject/suspend. |
| User Management | View customers and agents, status, task history, warnings, suspension. |
| Task Monitor | Filter by status, date, district, agent, customer, dispute state. |
| Dispute Center | Review dispute details, chat transcript, attachments, notes, mediation decision. |
| Audit Logs | Search admin actions and sensitive state changes. |
| Analytics | Completion rate, acceptance time, active agents, rating trends, disputes. |
| Settings | System configuration such as broadcast radius, upload limits, notification templates. |

## 7.1 Admin RBAC Matrix

| Capability | ADMIN | OPS | SUPPORT | FINANCE |
| --- | --- | --- | --- | --- |
| View dashboard | Yes | Yes | Yes | Limited |
| Approve/reject agents | Yes | Yes | No | No |
| Suspend users | Yes | No | No | No |
| View chat transcript for dispute | Yes | Yes | Yes if assigned | No |
| Resolve dispute | Yes | Yes | No | No |
| View payment metadata | Yes | Limited | No | Yes |
| Export analytics | Yes | Yes | No | Yes |
| View audit logs | Yes | No | No | No |
| Change system settings | Yes | No | No | No |

# 8. Task Lifecycle and Business Rules

## 8.1 Task State Machine

CREATED
  -> BROADCASTED
  -> ACCEPTED
  -> NEGOTIATING
  -> CONTRACT_PENDING
  -> ACTIVE
  -> IN_PROGRESS
  -> SUBMITTED
  -> DELIVERED
  -> COMPLETED

Any active non-terminal state may transition to DISPUTED by customer, agent, or admin.
CREATED/BROADCASTED can transition to CANCELLED by customer.
ACCEPTED or later can transition to CANCELLED only with reason and audit trail.

## 8.2 Task Naming Rule

Task display title must follow the pattern CUSTOMER-DOCUMENT-ORGANIZATION. The system should sanitize spaces and special characters for the code while displaying readable text in the UI.

| Input | Example |
| --- | --- |
| Customer Name | Rijan Kafle |
| Document Name | Passport Renewal |
| Organization Name | Department of Passports |
| Readable Title | Rijan Kafle - Passport Renewal - Department of Passports |
| Code Form | RIJANKAFLE-PASSPORTRENEWAL-DEPARTMENTOFPASSPORTS |

## 8.3 State Transition Table

| From | To | Actor | Condition |
| --- | --- | --- | --- |
| CREATED | BROADCASTED | System | After task is saved and matching is run |
| BROADCASTED | ACCEPTED | Agent | First eligible agent accepts |
| ACCEPTED | NEGOTIATING | System | Chat room opens for discussion |
| NEGOTIATING | CONTRACT_PENDING | Agent or Customer | Agreement details entered |
| CONTRACT_PENDING | ACTIVE | Customer | Customer confirms deal |
| ACTIVE | IN_PROGRESS | Agent | Agent starts actual work |
| IN_PROGRESS | SUBMITTED | Agent | Document submitted or office action completed |
| SUBMITTED | DELIVERED | Agent | Document retrieved/delivered or result ready |
| DELIVERED | COMPLETED | Customer | Customer verifies and closes task |
| Any non-terminal | DISPUTED | Customer/Agent/Admin | Issue requires mediation |
| CREATED/BROADCASTED | CANCELLED | Customer | No agent has accepted yet |

## 8.4 Edge Cases

If two agents accept at the same time, backend must use a database transaction or unique task assignment lock so only one acceptance succeeds.

If the agent loses connectivity after acceptance, customer can open support or cancel with admin review depending on state.

If the customer closes the task accidentally, admin may reopen only within an operational policy window.

If documents are sensitive, users should be warned not to share unnecessary information in chat.

If direct payment fails, the platform records the dispute but is not financially liable unless future policy changes.

# 9. Communication, Chat, Media, and Calls

Communication is central to the trust model. Every accepted task creates exactly one dedicated room between customer and assigned agent. The room supports text, media, documents, voice notes, video attachments, call logs, in-app calls, and external phone call initiation.

| Message Type | Storage | Validation | Retention |
| --- | --- | --- | --- |
| TEXT | PostgreSQL messages.body | Max length, profanity/abuse hooks later | Retain with task |
| IMAGE | MinIO object plus DB metadata | MIME allowlist, size limit | Retain unless deleted by policy |
| DOCUMENT | MinIO object plus DB metadata | PDF/JPEG/PNG allowlist for v1 | Retain with task |
| AUDIO | MinIO object plus DB metadata | MIME and duration limit | Retain with task |
| VIDEO | MinIO object plus DB metadata | MIME and size limit | Retain with task |
| CALL_LOG | PostgreSQL message and call_sessions | Call type and timestamp | Retain with task |
| SYSTEM | PostgreSQL messages.body | Generated by backend only | Retain with task |

## 9.1 Socket.IO Events

| Event | Direction | Payload | Purpose |
| --- | --- | --- | --- |
| room.join | Client -> Server | roomId | Join authorized task room |
| message.send | Client -> Server | roomId, type, body, attachmentId | Send chat message |
| message.created | Server -> Client | message object | Realtime delivery |
| message.read | Client -> Server | roomId, messageId | Read receipt |
| typing.start | Client -> Server | roomId | Typing indicator |
| typing.stop | Client -> Server | roomId | Typing stopped |
| task.status.updated | Server -> Client | taskId, status, note | Realtime status update |
| call.offer | Client -> Server | roomId, sdp | WebRTC offer |
| call.answer | Client -> Server | roomId, sdp | WebRTC answer |
| call.ice | Client -> Server | roomId, candidate | ICE candidate exchange |

## 9.2 WebRTC Requirements

Use backend Socket.IO signaling for offer, answer, ICE candidates, call status, and call log events.

Start with peer-to-peer WebRTC for v1; evaluate TURN server if NAT traversal failure rate is high.

Store only call metadata, not call recordings, unless explicit future compliance requirements exist.

External call option opens the device dialer and creates a call log event in the task chat.

# 10. Agent Matching and Location Design

The matching engine uses the manually entered organization location when available. If coordinates are missing, the system can broadcast to agents in a broader configured region but should warn the customer that map accuracy is lower.

## 10.1 Matching Inputs

| Input | Source | Required | Use |
| --- | --- | --- | --- |
| Organization latitude/longitude | Google Maps picker/geocoder | Preferred | Primary proximity calculation |
| Organization address text | Customer | Required | Fallback search and display |
| Agent current location | Agent app when permission granted | Preferred | Nearest agent calculation |
| Agent permanent location | Agent registration | Required | Fallback and verification anchor |
| Agent availability | Agent profile | Required | Only available agents receive requests |
| Agent status | Admin verification | Required | Only VERIFIED agents receive requests |
| Agent rating | Reviews | Optional | Ranking score |
| Completion rate | Task history | Optional | Ranking score |

## 10.2 Ranking Formula v1

The initial ranking formula should be simple, explainable, and tunable. It should not over-optimize before marketplace data exists.

ranking_score =
  (distance_score * 0.40) +
  (rating_score * 0.25) +
  (completion_score * 0.20) +
  (response_score * 0.10) +
  (freshness_score * 0.05)

Only agents with status VERIFIED and is_available = true are eligible.

## 10.3 Broadcast Rules

Initial radius: 5 km in dense cities; configurable by admin settings.

If fewer than 5 eligible agents are found, expand to 10 km, then 20 km depending on geography.

Agent receives task summary, organization location, approximate distance, and accept button.

Task assignment is first-accept-wins in v1.

Future version may support proposals or customer-selected agents.

# 11. Reviews, Ratings, and Reputation

Reviews are a core marketplace trust mechanism. Customers can rate agents after task completion. Agents cannot rate customers in v1, but abuse reports and dispute notes can protect agents from malicious customers.

| Rating Dimension | v1 Support | Notes |
| --- | --- | --- |
| Overall star rating | Yes | 1 to 5 stars required after completion |
| Written review | Yes | Optional but encouraged |
| Response speed | Derived | Can be calculated later from message and acceptance times |
| Completion rate | Derived | Completed tasks divided by accepted tasks |
| Cancellation rate | Derived | Cancelled tasks after acceptance |
| Dispute count | Derived | Visible to admin; not necessarily public |

## 11.1 Reputation Update Rule

After review submission, recalculate agent average rating using all non-deleted reviews.

Disputed reviews may be hidden by admin if abuse is proven.

Agent public profile should show average rating, completed task count, and selected recent reviews.

Review creation must be idempotent per task; one review per completed task.

# 12. Direct Payment Model

EasyDocument v1 does not hold money. Customers and agents agree on amount and method in chat. The system records agreed amount and selected method for transparency, dispute context, and future analytics. The platform should clearly state that payment is handled directly between customer and agent.

| Payment Method | System Role | Risk Handling |
| --- | --- | --- |
| Cash | Record method only | Dispute evidence relies on chat and receipts |
| eSewa | Record method and optional transaction note | No API settlement in v1 |
| Khalti | Record method and optional transaction note | No API settlement in v1 |
| ConnectIPS | Record method and optional transaction note | No API settlement in v1 |
| Bank Transfer | Record method and optional bank receipt attachment | No API settlement in v1 |

## 12.1 Payment UX Rules

Payment amount is not mandatory at request creation; it is agreed after agent accepts.

Before customer confirms contract, UI should show agreed amount, method, expected delivery date, and important notes.

Customer must explicitly confirm that payment is direct and outside platform custody.

Payment disputes can be mediated by admin using chat, attachment, and status history evidence.

# 13. Dispute Mediation Workflow

Admin mediation provides trust without requiring financial custody. Disputes may involve delayed delivery, incorrect document, payment misunderstanding, agent unresponsiveness, customer cancellation disagreement, or inappropriate behavior.

| Dispute Step | Actor | System Action |
| --- | --- | --- |
| Open dispute | Customer or Agent | Create dispute, mark task DISPUTED, notify other party and admin |
| Initial review | Admin/Ops | Read task details, chat transcript, attachments, status history |
| Request evidence | Admin | Set dispute WAITING_CUSTOMER or WAITING_AGENT |
| Mediation | Admin | Add internal notes and propose resolution |
| Decision | Admin | Resolve with notes; optionally warn/suspend user/agent |
| Close | Admin | Close dispute and restore/complete/cancel task as appropriate |

## 13.1 Dispute Reasons

Agent not responding

Customer not responding

Document not delivered

Wrong document

Payment disagreement

Office rejected request

Fraud suspicion

Unsafe behavior

Other

# 14. Notification Matrix

| Event | Recipient | Channel | Deep Link | Template |
| --- | --- | --- | --- | --- |
| OTP sent | Customer/Agent | SMS | Auth | OTP has been sent to your phone. |
| Agent registration submitted | Agent | Push/In-app | KYC | Your verification is pending admin review. |
| Agent approved | Agent | Push/In-app | KYC | Your agent profile has been approved. |
| Task broadcast | Agent | Push/In-app | Task | New document request near you. |
| Task accepted | Customer | Push/In-app | Task | An agent accepted your request. |
| Message received | Customer/Agent | Push/In-app | Chat | New message in task chat. |
| Expected date updated | Customer | Push/In-app | Task | Agent updated expected delivery date. |
| Status updated | Customer | Push/In-app | Task | Task status has changed. |
| Task delivered | Customer | Push/In-app | Task | Agent marked document delivered. |
| Task completed | Agent | Push/In-app | Task | Customer completed the task. |
| Review received | Agent | Push/In-app | Review | You received a new review. |
| Dispute opened | Admin/Opposite party | Push/In-app/Admin | Dispute | A dispute has been opened. |
| Dispute updated | Customer/Agent | Push/In-app | Dispute | Admin updated your dispute. |

## 14.1 Notification Rules

Push notifications must include data payload for deep linking.

Notification creation must be transactional with critical state changes when possible.

SMS is required for OTP and optional for critical alerts in v1.

In-app notification list must be queryable and mark-as-read capable.

# 15. Non-Functional Requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Availability | Core API should remain available under normal operations | 99.5 percent monthly v1 target |
| Performance | Critical API p95 response time excluding file upload | Under 400 ms |
| Scalability | Support 10,000 active users and bursty broadcast events | Horizontal API replicas and Redis |
| Security | All sensitive endpoints require JWT and RBAC | 100 percent protected endpoints |
| Privacy | PII and document attachments must be access-controlled | Signed URLs and authorization checks |
| Reliability | State transitions must be auditable and recoverable | Status history and audit logs |
| Maintainability | Clear modular architecture with tests | 80 percent service layer coverage |
| Observability | API, database, Redis, MinIO, and Socket.IO metrics | Dashboards and alerts |
| Backup | PostgreSQL and MinIO backup policy | Daily backup minimum for production |
| Compatibility | Flutter app supports modern Android and iOS versions | Defined by release target at implementation |

# 16. Security, Privacy, and Abuse Prevention

## 16.1 Authentication and Authorization

Use OTP for phone verification and login.

Use JWT access tokens with short TTL and refresh tokens with rotation.

Use RBAC on backend; never rely on frontend role checks only.

Admin endpoints require admin role and audit logging.

File download endpoints must verify task participant/admin authorization before generating MinIO signed URL.

## 16.2 Sensitive Data

| Data | Risk | Control |
| --- | --- | --- |
| Citizenship images | Identity theft | MinIO private bucket, signed URL, admin-only access |
| Selfie photo | Biometric-like personal image | Private bucket and strict access |
| Phone number | Privacy and spam | Hash in logs, mask in admin where possible |
| Chat attachments | Sensitive document content | Access only to task participants/admin during dispute |
| Location | Safety and privacy | Use minimum needed precision for display and matching |

## 16.3 Abuse Prevention

Rate-limit OTP requests by phone number, IP address, and device fingerprint.

Rate-limit task creation to prevent spam broadcasts.

Allow users to report abusive messages or suspicious behavior.

Admin can suspend users or agents with audit trail.

Prevent agents from receiving tasks before verification approval.

Block file types not explicitly allowed.

# 17. Technical Architecture

The architecture is modular monolith first with microservice-ready boundaries. For 10,000 active users, a well-structured NestJS backend, PostgreSQL, Redis, MinIO, and horizontal API replicas are sufficient. Premature microservices should be avoided unless operational needs justify them.

High-Level Architecture

Flutter Mobile App (Customer + Agent)
        |
        | HTTPS + WebSocket
        v
Nginx / API Gateway / Load Balancer
        |
        v
NestJS Backend
  - AuthModule
  - UsersModule
  - AgentsModule
  - TasksModule
  - ChatModule
  - CallsModule
  - ReviewsModule
  - DisputesModule
  - AdminModule
        |
        +--> PostgreSQL + PostGIS
        +--> Redis
        +--> MinIO
        +--> Firebase Cloud Messaging
        +--> SMS Provider

React Admin Portal -> Same API Gateway -> Admin APIs

## 17.1 Architecture Principles

Modular monolith first, service boundaries clear enough to split later.

PostgreSQL is the system of record; Redis is cache, queue support, and realtime helper only.

MinIO stores binary files; PostgreSQL stores metadata and permissions.

All state transitions go through backend services, never direct database writes from clients.

Every sensitive action must be auditable.

Use feature flags for risky rollout areas such as WebRTC and broadcast tuning.

# 18. Backend NestJS Module Design

| Module | Responsibilities |
| --- | --- |
| AuthModule | OTP send/verify, JWT issue/refresh, session logout, rate limiting |
| UsersModule | Customer profile, user status, role metadata |
| AgentsModule | Agent KYC registration, profile, location, availability, verification status |
| TasksModule | Task create, broadcast, accept, contract confirm, status updates, completion, cancellation |
| MatchingModule | Agent eligibility, geospatial ranking, broadcast creation |
| ChatModule | Chat rooms, messages, attachments, read receipts, Socket.IO events |
| CallsModule | WebRTC signaling, call session logs, external call logs |
| ReviewsModule | Ratings, reviews, reputation aggregation |
| DisputesModule | Open dispute, admin mediation notes, resolution state |
| NotificationsModule | Push and in-app notification creation and dispatch |
| FilesModule | MinIO upload policy, signed URL generation, file validation |
| AdminModule | Admin dashboards, moderation, verification, audit views |
| AuditModule | Centralized audit log writer |
| HealthModule | Readiness and liveness checks |

## 18.1 Backend Folder Structure

backend/
  src/
    main.ts
    app.module.ts
    config/
    common/
      decorators/
      guards/
      interceptors/
      filters/
      dto/
    modules/
      auth/
      users/
      agents/
      tasks/
      matching/
      chat/
      calls/
      reviews/
      disputes/
      notifications/
      files/
      admin/
      audit/
      health/
    database/
      migrations/
      seeds/
    integrations/
      sms/
      firebase/
      minio/
      google-maps/
  test/
  Dockerfile
  package.json

## 18.2 Backend Coding Standards

Use DTO classes with validation decorators for all incoming requests.

Use service classes for business rules and keep controllers thin.

Use transactions for task acceptance, task status transitions, and review aggregation.

Use repository or ORM abstraction consistently; do not mix raw SQL randomly except for geospatial matching queries.

Every module must include unit tests for service methods and e2e tests for critical routes.

Use structured logging with request ID, user ID, route, and latency.

# 19. Flutter Application Architecture

The Flutter application will support both customer and agent experiences using role-aware navigation. It should use Clean Architecture, BLoC/Cubit for state management, Dio for HTTP, Socket.IO client for realtime, and GoRouter for navigation.

mobile/
  lib/
    main.dart
    app/
      router/
      theme/
      di/
      config/
    core/
      network/
      storage/
      errors/
      widgets/
      permissions/
    features/
      auth/
        data/ domain/ presentation/
      customer_home/
      agent_home/
      task_create/
      task_detail/
      chat/
      calls/
      reviews/
      disputes/
      notifications/
      profile/
  test/
  integration_test/
  pubspec.yaml

## 19.1 Flutter Feature Modules

| Feature | Screens | State Objects |
| --- | --- | --- |
| Auth | OTP login, verify OTP, profile setup | AuthCubit, OtpTimerCubit |
| Customer Home | Dashboard, history, notifications | CustomerHomeBloc |
| Agent Home | Dashboard, incoming requests, active tasks | AgentHomeBloc |
| Task Create | Step forms, map picker, upload | TaskCreateBloc |
| Task Detail | Timeline, agent info, status, contract | TaskDetailBloc |
| Chat | Message list, upload, voice note, call buttons | ChatBloc, SocketCubit |
| Calls | Incoming call, outgoing call, call status | CallCubit |
| Reviews | Rating form and review list | ReviewBloc |
| Disputes | Open dispute, dispute detail | DisputeBloc |

## 19.2 Mobile UX Requirements

Every network action must have loading, success, empty, and error states.

Create request flow must preserve draft locally if the app closes before submission.

Chat must support offline-safe retry for unsent messages using client_message_id.

File upload must show progress and support cancel/retry.

Location permission must explain why location is needed before asking OS permission.

Agent KYC form must prevent submission until all required files and location are present.

# 20. React Admin Architecture

admin/
  src/
    main.tsx
    app/
      router.tsx
      providers.tsx
      theme.ts
    components/
    features/
      auth/
      dashboard/
      agents/
      users/
      tasks/
      disputes/
      audit/
      settings/
    services/
      apiClient.ts
      authService.ts
    hooks/
    types/
  package.json
  Dockerfile

## 20.1 Admin Technical Requirements

Use TypeScript strict mode.

Use role-based route guards.

Use a shared API client with token refresh.

Use server-side pagination for large tables.

Use filters for status, date range, district/address text, agent, customer, and task code.

Admin actions must show confirmation dialogs for irreversible changes.

# 21. PostgreSQL Database Specification

PostgreSQL is the system of record. PostGIS is used for geospatial matching. The schema must support task lifecycle auditability, sensitive identity data, chat history, direct payment metadata, dispute mediation, and review aggregation.

| Table | Purpose |
| --- | --- |
| users | Stores customer, agent, and admin login identity records. |
| otp_verifications | Stores hashed OTP records and verification attempts. |
| agent_profiles | Stores KYC and operational data for agents. |
| agent_service_tags | Stores optional expertise tags for agent search and ranking. |
| tasks | Stores document requests and assignment state. |
| task_broadcasts | Stores which agents received which task broadcast. |
| task_status_history | Stores every status transition for audit and timeline. |
| chat_rooms | Stores task-specific communication room metadata. |
| messages | Stores chat message metadata and attachment references. |
| call_sessions | Stores in-app and external call metadata. |
| reviews | Stores customer review and rating for completed task. |
| disputes | Stores admin mediation cases. |
| notifications | Stores in-app notification records. |
| audit_logs | Stores sensitive admin and system action audit trail. |

## 21.1 Table Details

### users

Stores customer, agent, and admin login identity records.

| Design Requirement | Implementation Guidance |
| --- | --- |
| Primary key | UUID generated server-side. |
| Timestamps | created_at and updated_at where records are mutable. |
| Indexes | Add indexes for foreign keys, status filters, and time-based queries. |
| Audit | Sensitive changes must be tracked in audit_logs or domain history table. |
| Deletion | Prefer soft delete or status change for user-facing records; do not hard delete task history. |

### otp_verifications

Stores hashed OTP records and verification attempts.

| Design Requirement | Implementation Guidance |
| --- | --- |
| Primary key | UUID generated server-side. |
| Timestamps | created_at and updated_at where records are mutable. |
| Indexes | Add indexes for foreign keys, status filters, and time-based queries. |
| Audit | Sensitive changes must be tracked in audit_logs or domain history table. |
| Deletion | Prefer soft delete or status change for user-facing records; do not hard delete task history. |

### agent_profiles

Stores KYC and operational data for agents.

| Design Requirement | Implementation Guidance |
| --- | --- |
| Primary key | UUID generated server-side. |
| Timestamps | created_at and updated_at where records are mutable. |
| Indexes | Add indexes for foreign keys, status filters, and time-based queries. |
| Audit | Sensitive changes must be tracked in audit_logs or domain history table. |
| Deletion | Prefer soft delete or status change for user-facing records; do not hard delete task history. |

### agent_service_tags

Stores optional expertise tags for agent search and ranking.

| Design Requirement | Implementation Guidance |
| --- | --- |
| Primary key | UUID generated server-side. |
| Timestamps | created_at and updated_at where records are mutable. |
| Indexes | Add indexes for foreign keys, status filters, and time-based queries. |
| Audit | Sensitive changes must be tracked in audit_logs or domain history table. |
| Deletion | Prefer soft delete or status change for user-facing records; do not hard delete task history. |

### tasks

Stores document requests and assignment state.

| Design Requirement | Implementation Guidance |
| --- | --- |
| Primary key | UUID generated server-side. |
| Timestamps | created_at and updated_at where records are mutable. |
| Indexes | Add indexes for foreign keys, status filters, and time-based queries. |
| Audit | Sensitive changes must be tracked in audit_logs or domain history table. |
| Deletion | Prefer soft delete or status change for user-facing records; do not hard delete task history. |

### task_broadcasts

Stores which agents received which task broadcast.

| Design Requirement | Implementation Guidance |
| --- | --- |
| Primary key | UUID generated server-side. |
| Timestamps | created_at and updated_at where records are mutable. |
| Indexes | Add indexes for foreign keys, status filters, and time-based queries. |
| Audit | Sensitive changes must be tracked in audit_logs or domain history table. |
| Deletion | Prefer soft delete or status change for user-facing records; do not hard delete task history. |

### task_status_history

Stores every status transition for audit and timeline.

| Design Requirement | Implementation Guidance |
| --- | --- |
| Primary key | UUID generated server-side. |
| Timestamps | created_at and updated_at where records are mutable. |
| Indexes | Add indexes for foreign keys, status filters, and time-based queries. |
| Audit | Sensitive changes must be tracked in audit_logs or domain history table. |
| Deletion | Prefer soft delete or status change for user-facing records; do not hard delete task history. |

### chat_rooms

Stores task-specific communication room metadata.

| Design Requirement | Implementation Guidance |
| --- | --- |
| Primary key | UUID generated server-side. |
| Timestamps | created_at and updated_at where records are mutable. |
| Indexes | Add indexes for foreign keys, status filters, and time-based queries. |
| Audit | Sensitive changes must be tracked in audit_logs or domain history table. |
| Deletion | Prefer soft delete or status change for user-facing records; do not hard delete task history. |

### messages

Stores chat message metadata and attachment references.

| Design Requirement | Implementation Guidance |
| --- | --- |
| Primary key | UUID generated server-side. |
| Timestamps | created_at and updated_at where records are mutable. |
| Indexes | Add indexes for foreign keys, status filters, and time-based queries. |
| Audit | Sensitive changes must be tracked in audit_logs or domain history table. |
| Deletion | Prefer soft delete or status change for user-facing records; do not hard delete task history. |

### call_sessions

Stores in-app and external call metadata.

| Design Requirement | Implementation Guidance |
| --- | --- |
| Primary key | UUID generated server-side. |
| Timestamps | created_at and updated_at where records are mutable. |
| Indexes | Add indexes for foreign keys, status filters, and time-based queries. |
| Audit | Sensitive changes must be tracked in audit_logs or domain history table. |
| Deletion | Prefer soft delete or status change for user-facing records; do not hard delete task history. |

### reviews

Stores customer review and rating for completed task.

| Design Requirement | Implementation Guidance |
| --- | --- |
| Primary key | UUID generated server-side. |
| Timestamps | created_at and updated_at where records are mutable. |
| Indexes | Add indexes for foreign keys, status filters, and time-based queries. |
| Audit | Sensitive changes must be tracked in audit_logs or domain history table. |
| Deletion | Prefer soft delete or status change for user-facing records; do not hard delete task history. |

### disputes

Stores admin mediation cases.

| Design Requirement | Implementation Guidance |
| --- | --- |
| Primary key | UUID generated server-side. |
| Timestamps | created_at and updated_at where records are mutable. |
| Indexes | Add indexes for foreign keys, status filters, and time-based queries. |
| Audit | Sensitive changes must be tracked in audit_logs or domain history table. |
| Deletion | Prefer soft delete or status change for user-facing records; do not hard delete task history. |

### notifications

Stores in-app notification records.

| Design Requirement | Implementation Guidance |
| --- | --- |
| Primary key | UUID generated server-side. |
| Timestamps | created_at and updated_at where records are mutable. |
| Indexes | Add indexes for foreign keys, status filters, and time-based queries. |
| Audit | Sensitive changes must be tracked in audit_logs or domain history table. |
| Deletion | Prefer soft delete or status change for user-facing records; do not hard delete task history. |

### audit_logs

Stores sensitive admin and system action audit trail.

| Design Requirement | Implementation Guidance |
| --- | --- |
| Primary key | UUID generated server-side. |
| Timestamps | created_at and updated_at where records are mutable. |
| Indexes | Add indexes for foreign keys, status filters, and time-based queries. |
| Audit | Sensitive changes must be tracked in audit_logs or domain history table. |
| Deletion | Prefer soft delete or status change for user-facing records; do not hard delete task history. |

## 21.2 SQL Schema Excerpt

-- EasyDocument PostgreSQL Schema - Implementation Baseline
-- Target: PostgreSQL 15+, Nepal-only deployment, 10,000 active users
CREATE EXTENSION IF NOT EXISTS "uuid-ossp";
CREATE EXTENSION IF NOT EXISTS postgis;

CREATE TYPE user_role AS ENUM ('CUSTOMER','AGENT','ADMIN','OPS','FINANCE','SUPPORT');
CREATE TYPE user_status AS ENUM ('PENDING_OTP','ACTIVE','SUSPENDED','DELETED');
CREATE TYPE agent_status AS ENUM ('DRAFT','PENDING_VERIFICATION','VERIFIED','REJECTED','SUSPENDED');
CREATE TYPE task_status AS ENUM ('CREATED','BROADCASTED','ACCEPTED','NEGOTIATING','CONTRACT_PENDING','ACTIVE','IN_PROGRESS','SUBMITTED','DELIVERED','COMPLETED','CANCELLED','DISPUTED');
CREATE TYPE message_type AS ENUM ('TEXT','IMAGE','DOCUMENT','AUDIO','VIDEO','SYSTEM','CALL_LOG');
CREATE TYPE payment_method AS ENUM ('CASH','ESEWA','KHALTI','CONNECTIPS','BANK_TRANSFER','OTHER');
CREATE TYPE dispute_status AS ENUM ('OPEN','UNDER_REVIEW','WAITING_CUSTOMER','WAITING_AGENT','RESOLVED','CLOSED');

CREATE TABLE users (
    id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
    phone_number VARCHAR(20) NOT NULL UNIQUE,
    full_name VARCHAR(120) NOT NULL,
    address_text TEXT,
    role user_role NOT NULL DEFAULT 'CUSTOMER',
    status user_status NOT NULL DEFAULT 'PENDING_OTP',
    profile_photo_url TEXT,
    created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),
    updated_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),
    last_login_at TIMESTAMPTZ
);

CREATE TABLE otp_verifications (
    id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
    phone_number VARCHAR(20) NOT NULL,
    otp_hash TEXT NOT NULL,
    purpose VARCHAR(40) NOT NULL,
    expires_at TIMESTAMPTZ NOT NULL,
    consumed_at TIMESTAMPTZ,
    attempts INT NOT NULL DEFAULT 0,
    created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()
);
CREATE INDEX idx_otp_phone_purpose ON otp_verifications(phone_number, purpose, expires_at DESC);

CREATE TABLE agent_profiles (
    id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
    user_id UUID NOT NULL UNIQUE REFERENCES users(id),
    citizenship_number VARCHAR(80) NOT NULL,
    citizenship_front_url TEXT NOT NULL,
    citizenship_back_url TEXT NOT NULL,
    selfie_url TEXT NOT NULL,
    permanent_address_text TEXT NOT NULL,
    permanent_location GEOGRAPHY(POINT,4326),
    current_location GEOGRAPHY(POINT,4326),
    status agent_status NOT NULL DEFAULT 'PENDING_VERIFICATION',
    verification_notes TEXT,
    average_rating NUMERIC(3,2) NOT NULL DEFAULT 0,
    completed_task_count INT NOT NULL DEFAULT 0,
    cancelled_task_count INT NOT NULL DEFAULT 0,
    is_available BOOLEAN NOT NULL DEFAULT TRUE,
    created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),
    updated_at TIMESTAMPTZ NOT NULL DEFAULT NOW()
);
CREATE INDEX idx_agent_status_available ON agent_profiles(status, is_available);
CREATE INDEX idx_agent_current_location ON agent_profiles USING GIST(current_location);

CREATE TABLE agent_service_tags (
    id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
    agent_id UUID NOT NULL REFERENCES agent_profiles(id) ON DELETE CASCADE,
    tag VARCHAR(80) NOT NULL,
    created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),
    UNIQUE(agent_id, tag)
);

CREATE TABLE tasks (
    id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
    task_code VARCHAR(80) NOT NULL UNIQUE,
    customer_id UUID NOT NULL REFERENCES users(id),
    assigned_agent_id UUID REFERENCES agent_profiles(id),
    document_name VARCHAR(120) NOT NULL,
    organization_name VARCHAR(160) NOT NULL,
    organization_address_text TEXT,
    organization_location GEOGRAPHY(POINT,4326),
    task_title VARCHAR(300) NOT NULL,
    description TEXT,
    status task_status NOT NULL DEFAULT 'CREATED',
    direct_payment_method payment_method,
    agreed_amount_paisa BIGINT,
    agent_expected_delivery_at TIMESTAMPTZ,
    customer_closed_at TIMESTAMPTZ,
    completed_at TIMESTAMPTZ,
    cancelled_at TIMESTAMPTZ,
    cancellation_reason TEXT,
    created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),
    updated_at TIMESTAMPTZ NOT NULL DEFAULT NOW()
);
CREATE INDEX idx_tasks_customer ON tasks(customer_id, created_at DESC);
CREATE INDEX idx_tasks_agent ON tasks(assigned_agent_id, created_at DESC);
CREATE INDEX idx_tasks_status ON tasks(status, created_at DESC);
CREATE INDEX idx_tasks_org_location ON tasks USING GIST(organization_location);

CREATE TABLE task_broadcasts (
    id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
    task_id UUID NOT NULL REFERENCES tasks(id) ON DELETE CASCADE,
    agent_id UUID NOT NULL REFERENCES agent_profiles(id),
    distance_meters INT,
    ranking_score NUMERIC(8,2),
    sent_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),
    seen_at TIMESTAMPTZ,
    accepted_at TIMESTAMPTZ,
    declined_at TIMESTAMPTZ,
    UNIQUE(task_id, agent_id)
);
CREATE INDEX idx_task_broadcast_agent ON task_broadcasts(agent_id, sent_at DESC);

CREATE TABLE task_status_history (
    id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
    task_id UUID NOT NULL REFERENCES tasks(id) ON DELETE CASCADE,
    old_status task_status,
    new_status task_status NOT NULL,
    changed_by_user_id UUID REFERENCES users(id),
    note TEXT,
    created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()
);
CREATE INDEX idx_status_history_task ON task_status_history(task_id, created_at DESC);

CREATE TABLE chat_rooms (
    id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
    task_id UUID NOT NULL UNIQUE REFERENCES tasks(id) ON DELETE CASCADE,
    customer_id UUID NOT NULL REFERENCES users(id),
    agent_user_id UUID NOT NULL REFERENCES users(id),
    created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),
    archived_at TIMESTAMPTZ
);

CREATE TABLE messages (
    id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
    room_id UUID NOT NULL REFERENCES chat_rooms(id) ON DELETE CASCADE,
    sender_id UUID NOT NULL REFERENCES users(id),
    message_type message_type NOT NULL DEFAULT 'TEXT',
    body TEXT,
    attachment_url TEXT,
    attachment_mime VARCHAR(120),
    attachment_size_bytes BIGINT,
    client_message_id VARCHAR(120),
    read_at TIMESTAMPTZ,
    created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),
    deleted_at TIMESTAMPTZ
);
CREATE INDEX idx_messages_room_time ON messages(room_id, created_at DESC);

CREATE TABLE call_sessions (
    id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
    room_id UUID NOT NULL REFERENCES chat_rooms(id) ON DELETE CASCADE,
    initiated_by_user_id UUID NOT NULL REFERENCES users(id),
    call_type VARCHAR(20) NOT NULL CHECK (call_type IN ('AUDIO','VIDEO','EXTERNAL')),
    status VARCHAR(20) NOT NULL CHECK (status IN ('RINGING','ACCEPTED','MISSED','ENDED','FAILED')),
    started_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),
    ended_at TIMESTAMPTZ,
    duration_seconds INT
);

CREATE TABLE reviews (
    id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
    task_id UUID NOT NULL UNIQUE REFERENCES tasks(id),
    customer_id UUID NOT NULL REFERENCES users(id),
    agent_id UUID NOT NULL REFERENCES agent_profiles(id),
    rating INT NOT NULL CHECK (rating BETWEEN 1 AND 5),
    review_text TEXT,
    created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),
    updated_at TIMESTAMPTZ NOT NULL DEFAULT NOW()
);
CREATE INDEX idx_reviews_agent ON reviews(agent_id, created_at DESC);

CREATE TABLE disputes (
    id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
    task_id UUID NOT NULL REFERENCES tasks(id),
    opened_by_user_id UUID NOT NULL REFERENCES users(id),
    assigned_admin_id UUID REFERENCES users(id),
    status dispute_status NOT NULL DEFAULT 'OPEN',
    reason VARCHAR(120) NOT NULL,
    description TEXT,
    resolution_note TEXT,
    created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),
    updated_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),
    closed_at TIMESTAMPTZ
);
CREATE INDEX idx_disputes_status ON disputes(status, created_at DESC);

CREATE TABLE notifications (
    id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
    user_id UUID NOT NULL REFERENCES users(id) ON DELETE CASCADE,
    title VARCHAR(160) NOT NULL,
    body TEXT NOT NULL,
    data JSONB NOT NULL DEFAULT '{}',
    read_at TIMESTAMPTZ,
    created_at TIMESTAMPTZ NOT NULL 
-- Full schema is included in the artifact package and appendix.

# 22. API Contract Specification

| API Group | Endpoints |
| --- | --- |
| Auth APIs | /auth/otp/send, /auth/otp/verify, /auth/refresh, /auth/logout |
| Customer APIs | /customers/me, /customers/tasks, /customers/notifications |
| Agent APIs | /agents/register, /agents/me, /agents/location, /agents/availability, /agents/requests |
| Task APIs | /tasks, /tasks/{id}, /tasks/{id}/accept, /tasks/{id}/contract/confirm, /tasks/{id}/status, /tasks/{id}/complete |
| Chat APIs | /chat/rooms/{id}/messages, /chat/uploads, Socket.IO events |
| Call APIs | /calls/session, /calls/external-log, WebRTC signaling events |
| Review APIs | /reviews, /agents/{id}/reviews |
| Dispute APIs | /disputes, /disputes/{id}, /admin/disputes |
| Admin APIs | /admin/agents/pending, /admin/agents/{id}/verify, /admin/users, /admin/tasks, /admin/audit |

## 22.1 REST Standards

All endpoints are versioned under /v1.

Use JSON request and response bodies except file uploads, which use multipart/form-data or signed upload policy.

Return consistent error format with code, message, and details.

Use pagination for list endpoints with page, limit, sort, and filters.

Use idempotency keys for task acceptance and message send operations where possible.

## 22.2 Error Format

{
  "code": "TASK_ALREADY_ASSIGNED",
  "message": "This task has already been accepted by another agent.",
  "details": {
    "taskId": "uuid",
    "currentStatus": "ACCEPTED"
  }
}

## 22.3 OpenAPI Excerpt

openapi: 3.0.3
info:
  title: EasyDocument API
  version: 1.0.0
  description: API contract for the EasyDocument Nepal document-agent platform.
servers:
  - url: https://api.easydocument.local/v1
security:
  - bearerAuth: []
components:
  securitySchemes:
    bearerAuth:
      type: http
      scheme: bearer
      bearerFormat: JWT
  schemas:
    ApiError:
      type: object
      required: [code, message]
      properties:
        code: { type: string }
        message: { type: string }
        details: { type: object }
    SendOtpRequest:
      type: object
      required: [phoneNumber, purpose]
      properties:
        phoneNumber: { type: string, example: "+9779800000000" }
        purpose: { type: string, enum: [REGISTER, LOGIN, RESET] }
    VerifyOtpRequest:
      type: object
      required: [phoneNumber, otp]
      properties:
        phoneNumber: { type: string }
        otp: { type: string }
    AuthResponse:
      type: object
      properties:
        accessToken: { type: string }
        refreshToken: { type: string }
        user:
          type: object
    CreateTaskRequest:
      type: object
      required: [documentName, organizationName, description]
      properties:
        documentName: { type: string, example: "Passport Renewal" }
        organizationName: { type: string, example: "Department of Passports" }
        organizationAddressText: { type: string }
        organizationLatitude: { type: number, format: double }
        organizationLongitude: { type: number, format: double }
        description: { type: string }
        attachments: { type: array, items: { type: string } }
    Task:
      type: object
      properties:
        id: { type: string, format: uuid }
        taskCode: { type: string }
        taskTitle: { type: string }
        status: { type: string }
        assignedAgentId: { type: string, nullable: true }
paths:
  /auth/otp/send:
    post:
      tags: [Auth]
      summary: Send OTP
      security: []
      requestBody:
        required: true
        content:
          application/json:
            schema: { $ref: '#/components/schemas/SendOtpRequest' }
      responses:
        '200': { description: OTP sent }
        '429': { description: Rate limited }
  /auth/otp/verify:
    post:
      tags: [Auth]
      summary: Verify OTP and create session
      security: []
      requestBody:
        required: true
        content:
          application/json:
            schema: { $ref: '#/components/schemas/VerifyOtpRequest' }
      responses:
        '200':
          description: Authenticated
          content:
            application/json:
              schema: { $ref: '#/components/schemas/AuthResponse' }
  /customers/me:
    get:
      tags: [Customers]
      summary: Get customer profile
      responses:
        '200': { description: Profile returned }
    patch:
      tags: [Customers]
      summary: Update customer profile
      responses:
        '200': { description: Profile updated }
  /agents/register:
    post:
      tags: [Agents]
      summary: Submit agent KYC registration
      responses:
        '201': { description: Agent registration submitted }
  /agents/me:
    get:
      tags: [Agents]
      summary: Get agent profile
      responses:
        '200': { description: Agent profile returned }
  /tasks:
    post:
      tags: [Tasks]
      summary: Create document task and broadcast to nearby agents
      requestBody:
        required: true
        content:
          application/json:
            schema: { $ref: '#/components/schemas/CreateTaskRequest' }
      responses:
        '201':
          description: Task created
          content:
            application/json:
              schema: { $ref: '#/components/schemas/Task' }
    get:
      tags: [Tasks]
      summary: List tasks for authenticated user
      responses:
        '200': { description: Task list }
  /tasks/{taskId}:
    get:
      tags: [Tasks]
      summary: Get task detail
      parameters:
        - name: taskId
          in: path
          required: true
          schema: { type: string, format: uuid }
      responses:
        '200': { description: Task detail }
  /tasks/{taskId}/accept:
    post:
      tags: [Tasks]
      summary: Agent accepts broadcasted task
      responses:
        '200': { description: Task accepted and chat room created }
  /tasks/{taskId}/contract/confirm:
    post:
      tags: [Tasks]
      summary: Customer confirms agreed task details and starts task
      responses:
        '200': { description: Task active }
  /tasks/{taskId}/status:
    patch:
      tags: [Tasks]
      summary: Agent updates task status and note
      responses:
        '200': { description: Status updated }
  /tasks/{taskId}/complete:
    post:
      tags: [Tasks]
      summary: Customer closes task as completed
      responses:
        '200': { description: Task completed }
  /chat/rooms/{roomId}/messages:
    get:
      tags: [Chat]
      summary: Get chat messages
      responses:
        '200': { description: Messages returned }
    post:
      tags: [Chat]
      summary: Send message
      responses:
        '201': { description: Message sent }
  /reviews:
    post:
      tags: [Reviews]
      summary: Submit review for completed task
      responses:
        '201': { description: Review created }
  /admin/agents/pending:
    get:
      tags: [Admin]
      summary: List pending agent verification requests
      responses:
        '200': { description: Pending agents }
  /admin/agents/{agentId}/verify:
    post:
      tags: [Admin]
      summary: Approve or reject agent verification
      responses:
        '200': { description: Verification decision saved }
  /admin/disputes:
    get:
      tags: [Admin]
      summary: List disputes
      responses:
        '200': { description: Disputes returned }

# Full OpenAPI file is included as openapi.yaml in the artifact package.

# 23. Socket.IO and WebRTC Specification

## 23.1 Socket Authentication

Client connects with JWT access token.

Server validates token and maps socket to user ID and role.

Joining a room requires task participation or admin dispute permission.

On disconnect, transient presence is updated in Redis with TTL.

## 23.2 WebRTC Call Flow

Caller taps audio or video call in chat room.

Client requests call session from backend.

Backend creates call_sessions record with RINGING status.

Caller emits call.offer through Socket.IO with SDP offer.

Recipient receives incoming call screen and accepts or rejects.

Recipient emits call.answer with SDP answer.

Both clients exchange ICE candidates through call.ice events.

Backend updates call status to ACCEPTED and later ENDED or MISSED.

Chat receives system call log message.

## 23.3 Realtime Failure Handling

If Socket.IO is unavailable, REST APIs must still allow task status updates and message fetch.

Unsent chat messages remain in local pending state and retry with client_message_id.

If WebRTC fails, UI should offer external phone call fallback.

Call failure is logged with FAILED status for operational visibility.

# 24. MinIO Object Storage Design

MinIO stores all binary assets including citizenship images, selfies, chat documents, chat images, audio files, and video files. PostgreSQL stores object keys, MIME type, size, uploader, and ownership context.

| Bucket | Contents | Access |
| --- | --- | --- |
| easydocument-kyc | Citizenship images and selfies | Private; admin and owning agent only |
| easydocument-chat | Task chat attachments | Private; task participants and dispute admin |
| easydocument-public | Public assets if needed later | Public read only for non-sensitive assets |
| easydocument-exports | Admin exports and reports | Private; admin only |

## 24.1 File Upload Rules

Mobile client requests upload policy or uploads via backend depending on final implementation preference.

Backend validates MIME type, file extension, size, and ownership context.

All object keys must be generated by server and include environment prefix.

Never expose MinIO root credentials to client apps.

Use signed URLs with short TTL for downloads.

# 25. DevOps, Environments, and Deployment

## 25.1 Environments

| Environment | Purpose | Data |
| --- | --- | --- |
| local | Developer machine using docker-compose | Synthetic seed data |
| dev | Shared integration environment | Synthetic data only |
| staging | Production-like QA and release candidate testing | Masked or synthetic data |
| production | Live customer and agent traffic | Real user data |

## 25.2 Docker Compose Baseline

version: "3.9"
services:
  postgres:
    image: postgis/postgis:15-3.4
    environment:
      POSTGRES_DB: easydocument
      POSTGRES_USER: easydoc
      POSTGRES_PASSWORD: easydoc_dev_password
    ports: ["5432:5432"]
    volumes:
      - postgres_data:/var/lib/postgresql/data
      - ./schema.sql:/docker-entrypoint-initdb.d/001_schema.sql
  redis:
    image: redis:7-alpine
    ports: ["6379:6379"]
  minio:
    image: minio/minio:latest
    command: server /data --console-address ":9001"
    environment:
      MINIO_ROOT_USER: minioadmin
      MINIO_ROOT_PASSWORD: minioadmin123
    ports: ["9000:9000", "9001:9001"]
    volumes:
      - minio_data:/data
  api:
    build: ../backend
    depends_on: [postgres, redis, minio]
    environment:
      DATABASE_URL: postgresql://easydoc:easydoc_dev_password@postgres:5432/easydocument
      REDIS_URL: redis://redis:6379
      MINIO_ENDPOINT: minio
      MINIO_PORT: 9000
      JWT_SECRET: change-me
    ports: ["3000:3000"]
volumes:
  postgres_data:
  minio_data:

## 25.3 Kubernetes Baseline

Run at least two API replicas in production.

Use separate deployments for API and worker processes if background jobs are introduced.

Use managed or self-hosted PostgreSQL with automated backups.

Use MinIO with persistent volumes and backup strategy.

Expose API through Nginx ingress with TLS.

Use Kubernetes secrets for credentials and API keys.

## 25.4 CI/CD Pipeline

Run lint and format checks for backend, mobile, and admin code.

Run backend unit and e2e tests with PostgreSQL and Redis service containers.

Run mobile static analysis and widget tests.

Build Docker images for backend and admin.

Run database migration validation.

Deploy to dev automatically after main branch merge.

Deploy to staging on release branch.

Deploy to production with manual approval and rollback plan.

# 26. Testing and Quality Strategy

| Test Type | Owner | Scope | Minimum Target |
| --- | --- | --- | --- |
| Backend unit tests | Backend engineers | Service logic, guards, validators | 80 percent service layer coverage |
| Backend e2e tests | Backend engineers | Auth, task, chat, review, dispute flows | Critical flows covered |
| Flutter widget tests | Mobile engineers | Forms, task screens, chat states | Critical screens covered |
| Flutter integration tests | QA/Mobile | End-to-end app flows | Smoke suite for release |
| Admin tests | Frontend engineers | Agent verification and disputes | Critical admin flows |
| Load tests | Backend/DevOps | Broadcast and chat traffic | 10k target simulation |
| Security tests | Security/Backend | Auth, RBAC, upload rules | No P0/P1 findings before release |

## 26.1 Critical Test Scenarios

Customer registers with OTP and creates a task.

Agent completes KYC and waits for admin approval.

Admin approves agent and agent receives task broadcast.

Two agents attempt to accept same task; only one succeeds.

Chat room is accessible only by assigned customer and agent.

Customer confirms contract and task becomes active.

Agent updates status and customer receives notification.

Customer closes task and submits review.

Customer opens dispute and admin mediates.

Unauthorized user cannot access task files or chat messages.

# 27. Analytics, Monitoring, and Operations

| Dashboard | Metrics |
| --- | --- |
| Marketplace Health | Requests created, broadcasts sent, acceptance rate, completion rate, cancellation rate |
| Agent Health | Verified agents, active agents, average rating, response time, dispute count |
| Customer Health | New customers, repeat customers, task creation conversion, support tickets |
| System Health | API latency, error rate, database connections, Redis memory, MinIO errors |
| Dispute Health | Open disputes, first response time, resolution time, reasons |

## 27.1 Alerts

API 5xx error rate above threshold for 5 minutes.

PostgreSQL connection saturation.

Redis unavailable.

MinIO upload/download failures above threshold.

OTP provider failure rate spike.

Task acceptance rate drops sharply in active city.

Pending agent verification backlog exceeds SLA.

# 28. Implementation Backlog and Sprint Plan

## 28.1 Delivery Phases

| Phase | Duration | Outcome |
| --- | --- | --- |
| Phase 0 - Setup | 1 week | Repository, environments, CI skeleton, design system baseline |
| Phase 1 - Auth and Profiles | 2 weeks | OTP, customer profile, agent KYC, admin auth |
| Phase 2 - Tasks and Matching | 3 weeks | Task creation, broadcast, accept, status lifecycle |
| Phase 3 - Chat and Media | 3 weeks | Socket.IO chat, MinIO uploads, file sharing |
| Phase 4 - Calls and Notifications | 2 weeks | WebRTC signaling, external call logs, push notifications |
| Phase 5 - Admin and Disputes | 3 weeks | Agent verification, disputes, user moderation, audit logs |
| Phase 6 - Reviews and Analytics | 2 weeks | Reviews, reputation, analytics dashboards |
| Phase 7 - Hardening and Launch | 3 weeks | Testing, security, performance, store release, production deployment |

## 28.2 Backlog Summary

The full implementation backlog is included as implementation_backlog.csv in the artifact package. The table below summarizes the first delivery wave.

| Story ID | Epic | Title | Priority | Points |
| --- | --- | --- | --- | --- |
| EPIC-01-US-01 | Authentication and OTP | Implement Authentication and OTP capability 1 | P0 | 3 |
| EPIC-01-US-02 | Authentication and OTP | Implement Authentication and OTP capability 2 | P0 | 5 |
| EPIC-01-US-03 | Authentication and OTP | Implement Authentication and OTP capability 3 | P0 | 8 |
| EPIC-01-US-04 | Authentication and OTP | Implement Authentication and OTP capability 4 | P1 | 5 |
| EPIC-01-US-05 | Authentication and OTP | Implement Authentication and OTP capability 5 | P1 | 3 |
| EPIC-01-US-06 | Authentication and OTP | Implement Authentication and OTP capability 6 | P1 | 8 |
| EPIC-01-US-07 | Authentication and OTP | Implement Authentication and OTP capability 7 | P2 | 5 |
| EPIC-01-US-08 | Authentication and OTP | Implement Authentication and OTP capability 8 | P2 | 3 |
| EPIC-02-US-01 | Customer App Core | Implement Customer App Core capability 1 | P0 | 3 |
| EPIC-02-US-02 | Customer App Core | Implement Customer App Core capability 2 | P0 | 5 |
| EPIC-02-US-03 | Customer App Core | Implement Customer App Core capability 3 | P0 | 8 |
| EPIC-02-US-04 | Customer App Core | Implement Customer App Core capability 4 | P1 | 5 |
| EPIC-02-US-05 | Customer App Core | Implement Customer App Core capability 5 | P1 | 3 |
| EPIC-02-US-06 | Customer App Core | Implement Customer App Core capability 6 | P1 | 8 |
| EPIC-02-US-07 | Customer App Core | Implement Customer App Core capability 7 | P2 | 5 |
| EPIC-02-US-08 | Customer App Core | Implement Customer App Core capability 8 | P2 | 3 |
| EPIC-03-US-01 | Agent Onboarding and Verification | Implement Agent Onboarding and Verification capability 1 | P0 | 3 |
| EPIC-03-US-02 | Agent Onboarding and Verification | Implement Agent Onboarding and Verification capability 2 | P0 | 5 |
| EPIC-03-US-03 | Agent Onboarding and Verification | Implement Agent Onboarding and Verification capability 3 | P0 | 8 |
| EPIC-03-US-04 | Agent Onboarding and Verification | Implement Agent Onboarding and Verification capability 4 | P1 | 5 |
| EPIC-03-US-05 | Agent Onboarding and Verification | Implement Agent Onboarding and Verification capability 5 | P1 | 3 |
| EPIC-03-US-06 | Agent Onboarding and Verification | Implement Agent Onboarding and Verification capability 6 | P1 | 8 |
| EPIC-03-US-07 | Agent Onboarding and Verification | Implement Agent Onboarding and Verification capability 7 | P2 | 5 |
| EPIC-03-US-08 | Agent Onboarding and Verification | Implement Agent Onboarding and Verification capability 8 | P2 | 3 |
| EPIC-04-US-01 | Task Marketplace and Matching | Implement Task Marketplace and Matching capability 1 | P0 | 3 |

## 28.3 Definition of Done

Feature implemented according to PRD and UX specification.

Backend APIs documented in OpenAPI where applicable.

Database migration included and tested.

Unit tests and critical integration tests pass.

Mobile states include loading, empty, error, and success handling.

Audit logs added for sensitive actions.

Observability logs/metrics added for critical paths.

Security review completed for auth, RBAC, and file access.

# 29. AI Coding Agent Instructions

This section is written for Claude Code, Cursor, Windsurf, OpenHands, GitHub Copilot Agent, and similar coding agents. It defines implementation order and guardrails so that generated code stays aligned with product rules.

# EasyDocument AI Coding Agent Blueprint

## Build Order
1. Create monorepo: backend, mobile, admin, infra, docs.
2. Implement PostgreSQL migrations from schema.sql.
3. Implement NestJS AuthModule with OTP send/verify, JWT access, refresh token rotation.
4. Implement UsersModule and AgentsModule with MinIO KYC upload.
5. Implement TasksModule with broadcast, accept, status history, and direct payment metadata.
6. Implement ChatModule with Socket.IO rooms and message persistence.
7. Implement CallModule with WebRTC signaling and external call log.
8. Implement ReviewsModule and reputation aggregation.
9. Implement React Admin Portal for agent verification and dispute mediation.
10. Add CI/CD, observability, seed data, tests, and release scripts.

## Hard Rules
- Do not implement escrow. EasyDocument uses direct payment between customer and agent.
- Do not assume organization registry. The customer manually enters organization name and address.
- Every task status transition must write task_status_history.
- Every admin action must write audit_logs.
- Store files in MinIO; never store file bytes in PostgreSQL.
- Use Google Maps only for map display and geocoding.
- English-only UI for v1.

## Repository Layout
```
easydocument/
  backend/
  mobile/
  admin/
  infra/
  docs/
  scripts/
```

## Testing Targets
- Backend unit coverage: minimum 80 percent for service layer.
- Backend e2e: auth, task create, accept, chat, status update, review, dispute.
- Mobile widget tests: onboarding, task creation, task detail, chat.
- Admin integration tests: login, agent approval, dispute update.

## 29.1 AI Agent Prompt Template

You are implementing EasyDocument, a Nepal-only Flutter + NestJS + PostgreSQL + MinIO platform.
Follow the enterprise implementation package exactly.
Do not add escrow or payment custody.
Do not assume government organization registry.
Use direct customer-to-agent payment metadata only.
Implement module [MODULE_NAME] with DTO validation, RBAC guards, service tests, e2e tests, audit logs where required, and OpenAPI annotations.
Before writing code, inspect existing repository structure and update only the necessary files.
After coding, run lint, tests, and provide a concise implementation summary.

# 30. Appendices

## 30.1 Mermaid Sequence Diagram - Task Creation and Acceptance

sequenceDiagram
  participant C as Customer App
  participant API as NestJS API
  participant DB as PostgreSQL
  participant M as Matching Service
  participant A as Agent App
  participant CH as Chat Service

  C->>API: POST /tasks
  API->>DB: Insert task CREATED
  API->>M: Find eligible agents
  M->>DB: Insert task_broadcasts
  API->>A: Push task broadcast
  A->>API: POST /tasks/{id}/accept
  API->>DB: Transaction assign agent
  API->>CH: Create chat room
  API->>C: Notify accepted
  C->>CH: Join room
  A->>CH: Join room

## 30.2 Mermaid ERD Overview

erDiagram
  users ||--o| agent_profiles : has
  users ||--o{ tasks : creates
  agent_profiles ||--o{ tasks : assigned
  tasks ||--o{ task_broadcasts : broadcasts
  tasks ||--o{ task_status_history : has
  tasks ||--|| chat_rooms : owns
  chat_rooms ||--o{ messages : contains
  chat_rooms ||--o{ call_sessions : has
  tasks ||--o| reviews : receives
  tasks ||--o{ disputes : may_have
  users ||--o{ notifications : receives
  users ||--o{ audit_logs : performs

## 30.3 Environment Variables

NODE_ENV=development
PORT=3000
DATABASE_URL=postgresql://easydoc:easydoc_dev_password@localhost:5432/easydocument
REDIS_URL=redis://localhost:6379
JWT_SECRET=replace-with-strong-secret
JWT_ACCESS_TTL=15m
JWT_REFRESH_TTL=30d
MINIO_ENDPOINT=localhost
MINIO_PORT=9000
MINIO_ACCESS_KEY=minioadmin
MINIO_SECRET_KEY=minioadmin123
MINIO_BUCKET_ATTACHMENTS=easydocument-attachments
GOOGLE_MAPS_API_KEY=replace-me
SMS_PROVIDER=local-mock
FCM_SERVER_KEY=replace-me

## 30.4 Launch Readiness Checklist

Production domain and TLS certificate configured.

PostgreSQL backups verified with restore drill.

MinIO backup and retention policy configured.

Firebase push notifications configured for Android and iOS.

SMS OTP provider configured and rate-limited.

Google Maps API key configured with app restrictions.

Admin accounts created with least privilege.

Agent KYC review SOP approved.

Dispute mediation SOP approved.

Privacy policy and terms of service published.

App store release checklist completed.

Incident response contacts documented.

## 30.5 Production Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Fake agent registration | High trust damage | KYC review, citizenship upload, selfie, phone verification, admin approval |
| Payment disagreement | Medium to high | Direct payment disclaimer, chat evidence, admin mediation |
| Agent accepts and disappears | High | Status SLA, support action, cancellation reason, ratings, suspension |
| Sensitive document leakage | High | Private MinIO, signed URLs, RBAC, audit logs |
| Broadcast spam | Medium | Task creation rate limits and customer verification |
| Location inaccuracy | Medium | Google Maps picker confirmation and address fallback |
| WebRTC unreliable networks | Medium | External call fallback and call failure logs |
| Operational backlog | Medium | Admin queues and SLA dashboards |

# 31. Detailed API Endpoint Catalog

| Method | Path | Authorization | Purpose |
| --- | --- | --- | --- |
| POST | /v1/auth/otp/send | Public | Send OTP with rate limits |
| POST | /v1/auth/otp/verify | Public | Verify OTP and issue tokens |
| POST | /v1/auth/refresh | Authenticated | Rotate refresh token |
| POST | /v1/auth/logout | Authenticated | Revoke session |
| GET | /v1/users/me | Authenticated | Get current user |
| PATCH | /v1/users/me | Authenticated | Update current user |
| POST | /v1/agents/register | Authenticated | Submit agent KYC |
| GET | /v1/agents/me | Agent | Get agent profile |
| PATCH | /v1/agents/me/availability | Agent | Update availability |
| PATCH | /v1/agents/me/location | Agent | Update current location |
| POST | /v1/tasks | Customer | Create task |
| GET | /v1/tasks | Authenticated | List my tasks |
| GET | /v1/tasks/{id} | Participant/Admin | Get task |
| POST | /v1/tasks/{id}/accept | Verified Agent | Accept task |
| POST | /v1/tasks/{id}/contract/confirm | Customer | Confirm contract |
| PATCH | /v1/tasks/{id}/status | Assigned Agent | Update status |
| POST | /v1/tasks/{id}/complete | Customer | Complete task |
| POST | /v1/tasks/{id}/cancel | Customer/Admin | Cancel task |
| GET | /v1/chat/rooms/{id}/messages | Participant/Admin | List messages |
| POST | /v1/chat/rooms/{id}/messages | Participant | Send message |
| POST | /v1/files/upload-policy | Authenticated | Create upload policy |
| GET | /v1/files/{id}/signed-url | Authorized | Get signed URL |
| POST | /v1/calls/sessions | Participant | Create call session |
| POST | /v1/calls/external-log | Participant | Log external call |
| POST | /v1/reviews | Customer | Review completed task |
| GET | /v1/agents/{id}/reviews | Authenticated | List agent reviews |
| POST | /v1/disputes | Participant | Open dispute |
| GET | /v1/disputes/{id} | Participant/Admin | Get dispute |
| POST | /v1/disputes/{id}/messages | Participant/Admin | Add dispute comment |
| GET | /v1/admin/dashboard | Admin/Ops | Overview metrics |
| GET | /v1/admin/agents/pending | Admin/Ops | Pending agents |
| POST | /v1/admin/agents/{id}/verify | Admin/Ops | Approve or reject agent |
| GET | /v1/admin/tasks | Admin/Ops | Search tasks |
| GET | /v1/admin/disputes | Admin/Ops | List disputes |
| PATCH | /v1/admin/disputes/{id} | Admin/Ops | Update dispute |
| GET | /v1/admin/audit-logs | Admin | Audit logs |

# 32. User Stories and Acceptance Criteria Catalog

## Customer Stories

#### CUS-CAT-001 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 1, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-002 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 2, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-003 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 3, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-004 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 4, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-005 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 5, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-006 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 6, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-007 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 7, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-008 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 8, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-009 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 9, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-010 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 10, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-011 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 11, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-012 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 12, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-013 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 13, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-014 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 14, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-015 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 15, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-016 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 16, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-017 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 17, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-018 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 18, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-019 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 19, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### CUS-CAT-020 - customer

As a customer, I want to create requests, track progress, communicate, close tasks, and review agents - scenario 20, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

## Agent Stories

#### AGE-CAT-001 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 1, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-002 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 2, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-003 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 3, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-004 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 4, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-005 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 5, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-006 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 6, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-007 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 7, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-008 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 8, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-009 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 9, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-010 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 10, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-011 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 11, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-012 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 12, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-013 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 13, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-014 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 14, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-015 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 15, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-016 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 16, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-017 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 17, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-018 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 18, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-019 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 19, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### AGE-CAT-020 - agent

As a agent, I want to get verified, accept work, communicate, update progress, and build reputation - scenario 20, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

## Admin Stories

#### ADM-CAT-001 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 1, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-002 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 2, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-003 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 3, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-004 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 4, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-005 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 5, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-006 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 6, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-007 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 7, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-008 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 8, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-009 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 9, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-010 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 10, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-011 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 11, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-012 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 12, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-013 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 13, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-014 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 14, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-015 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 15, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-016 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 16, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-017 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 17, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-018 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 18, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-019 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 19, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

#### ADM-CAT-020 - admin

As a admin, I want to verify agents, mediate disputes, protect users, and monitor marketplace health - scenario 20, so that the EasyDocument platform works reliably in real operations.

Acceptance: Given valid input, the user can complete the action successfully.

Acceptance: Given invalid input, the system shows a clear validation error.

Acceptance: Given network failure, the app preserves user context where possible.

Acceptance: The backend records the action with correct authorization and audit history when required.

# 33. Complete UI Screen Specification Catalog

This catalog turns product requirements into screen-level build instructions. The Flutter mobile app uses role-aware navigation for customer and agent flows. The React admin portal uses route-protected administrative modules.

### CUS-SCR-001 - Splash and Version Gate

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /splash |
| Purpose | Check app version, maintenance mode, auth token, and route target. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-002 - Phone Number Entry

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /auth/phone |
| Purpose | Collect phone number and request OTP. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-003 - OTP Verification

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /auth/verify |
| Purpose | Verify OTP and create authenticated session. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-004 - Customer Profile Setup

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /customer/setup |
| Purpose | Collect full name and address. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-005 - Customer Dashboard

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /customer/home |
| Purpose | Show active tasks, recent history, and create request CTA. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-006 - Create Task Document Step

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /tasks/create/document |
| Purpose | Collect document name, description, and category-like free text. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-007 - Create Task Organization Step

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /tasks/create/organization |
| Purpose | Collect organization name and address. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-008 - Google Map Picker

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /tasks/create/map |
| Purpose | Confirm organization location coordinates. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-009 - Attachment Upload Step

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /tasks/create/attachments |
| Purpose | Upload optional files before broadcast. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-010 - Review and Submit Request

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /tasks/create/review |
| Purpose | Review request and submit. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-011 - Broadcast Waiting

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /tasks/:id/waiting |
| Purpose | Show request broadcast state and allow pre-accept cancel. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-012 - Task Detail

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /tasks/:id |
| Purpose | Show assigned agent, status, timeline, payment metadata, and actions. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-013 - Task Timeline

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /tasks/:id/timeline |
| Purpose | Show historical status updates. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-014 - Chat Room

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /chat/:roomId |
| Purpose | Communicate with assigned agent. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-015 - Contract Confirmation Panel

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /tasks/:id/contract |
| Purpose | Confirm expected date, amount, method, and work start. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-016 - In-App Call Screen

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /calls/:callId |
| Purpose | Handle WebRTC audio/video call. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-017 - External Call Confirmation

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /calls/external |
| Purpose | Open dialer and log external call. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-018 - Close Task

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /tasks/:id/complete |
| Purpose | Customer confirms delivered document and closes task. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-019 - Review Agent

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /tasks/:id/review |
| Purpose | Rate and review agent. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-020 - Open Dispute

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /tasks/:id/dispute |
| Purpose | Submit dispute reason, details, and evidence. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-021 - Dispute Detail

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /disputes/:id |
| Purpose | Track admin mediation updates. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-022 - Task History

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /customer/history |
| Purpose | List completed, cancelled, and disputed tasks. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-023 - Notifications

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /notifications |
| Purpose | List notification history and deep links. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-024 - Customer Profile

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /customer/profile |
| Purpose | Edit customer name/address and view account status. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### CUS-SCR-025 - Support and Safety

| Field | Specification |
| --- | --- |
| Actor | Customer |
| Route | /support |
| Purpose | Safety guidance, contact support, report issue. |
| Core Components | AppBar, primary CTA, content cards, status chips, bottom navigation where appropriate |
| Primary APIs | Auth, Tasks, Chat, Calls, Reviews, Disputes, Notifications |
| States | initial/loading/success/empty/error/offline |
| Acceptance Criteria | Customer can complete the intended action without leaving the task context. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

## 33.2 Agent Mobile Screen Specifications

### AGT-SCR-001 - Agent Role Selection

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/start |
| Purpose | Allows a user to begin agent registration. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-002 - Agent KYC Identity

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/kyc/identity |
| Purpose | Collect citizenship number and legal identity data. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-003 - Citizenship Upload

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/kyc/citizenship |
| Purpose | Upload citizenship front and back images. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-004 - Selfie Capture

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/kyc/selfie |
| Purpose | Capture or upload agent selfie. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-005 - Permanent Address

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/kyc/address |
| Purpose | Collect permanent address text. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-006 - Permanent Location Capture

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/kyc/location |
| Purpose | Capture permanent location using device permission and map confirm. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-007 - KYC Review Submit

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/kyc/review |
| Purpose | Review and submit KYC to admin. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-008 - Verification Pending

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/pending |
| Purpose | Explain status until admin decision. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-009 - Agent Dashboard

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/home |
| Purpose | Show incoming requests, active tasks, rating, completed tasks. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-010 - Incoming Request Detail

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/requests/:id |
| Purpose | View task summary and accept request. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-011 - Accept Request Confirmation

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/requests/:id/accept |
| Purpose | Confirm acceptance and responsibility. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-012 - Agent Task Detail

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/tasks/:id |
| Purpose | Manage assigned task. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-013 - Set Expected Delivery

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/tasks/:id/expected-date |
| Purpose | Set or update expected delivery date. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-014 - Status Update

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/tasks/:id/status |
| Purpose | Update task status and note. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-015 - Agent Chat Room

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /chat/:roomId |
| Purpose | Communicate with customer. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-016 - Agent Call Screen

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /calls/:callId |
| Purpose | Handle customer call. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-017 - Delivery Evidence Upload

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/tasks/:id/delivery |
| Purpose | Upload delivery or completion evidence. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-018 - Agent Reviews

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/reviews |
| Purpose | View ratings and reviews. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-019 - Agent Earnings Metadata

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/earnings |
| Purpose | Show direct payment metadata and completed task amounts. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-020 - Agent Profile

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/profile |
| Purpose | Manage profile, service tags, availability. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-021 - Agent Location Settings

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/location-settings |
| Purpose | Manage location permission and current location update. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-022 - Agent Dispute Detail

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/disputes/:id |
| Purpose | Respond to dispute and admin requests. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-023 - Agent Notifications

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /notifications |
| Purpose | Receive task and status alerts. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-024 - Agent Safety Guidance

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /agent/safety |
| Purpose | Operational safety instructions. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### AGT-SCR-025 - Agent Support

| Field | Specification |
| --- | --- |
| Actor | Agent |
| Route | /support |
| Purpose | Contact support and report customer issue. |
| Core Components | Status cards, task cards, map preview, action buttons, upload widgets, chat entry |
| Primary APIs | Agents, Tasks, Chat, Calls, Files, Reviews, Disputes |
| States | pending/verified/loading/success/error/offline |
| Acceptance Criteria | Verified agent can perform the intended task operation with correct audit trail. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

## 33.3 React Admin Screen Specifications

### ADM-SCR-001 - Admin Login

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/login |
| Purpose | Authenticate admin user. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-002 - Admin Dashboard

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin |
| Purpose | Show platform health and queues. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-003 - Pending Agent Queue

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/agents/pending |
| Purpose | Review new agent applications. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-004 - Agent Verification Detail

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/agents/:id/verification |
| Purpose | Review KYC files and approve/reject. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-005 - Agent Directory

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/agents |
| Purpose | Search and filter agents. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-006 - Agent Profile Admin View

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/agents/:id |
| Purpose | View agent history and moderation actions. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-007 - Customer Directory

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/customers |
| Purpose | Search and view customers. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-008 - Task Monitor

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/tasks |
| Purpose | Search and inspect tasks. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-009 - Task Admin Detail

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/tasks/:id |
| Purpose | View task, chat metadata, status history. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-010 - Dispute Queue

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/disputes |
| Purpose | List open and assigned disputes. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-011 - Dispute Detail

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/disputes/:id |
| Purpose | Mediate dispute with evidence and notes. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-012 - Notification Templates

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/settings/notifications |
| Purpose | Manage notification templates. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-013 - Broadcast Settings

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/settings/broadcast |
| Purpose | Manage radius and matching thresholds. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-014 - Audit Log Search

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/audit |
| Purpose | Search audit logs. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-015 - Analytics Overview

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/analytics |
| Purpose | View marketplace analytics. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-016 - System Health

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/system |
| Purpose | View API, database, Redis, MinIO health. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-017 - Reports Export

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/reports |
| Purpose | Generate CSV exports. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-018 - Admin User Management

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/users |
| Purpose | Manage admin accounts and roles. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-019 - Moderation Queue

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/moderation |
| Purpose | Review abuse reports and suspicious activity. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

### ADM-SCR-020 - Settings

| Field | Specification |
| --- | --- |
| Actor | Admin |
| Route | /admin/settings |
| Purpose | Configure app policies. |
| Core Components | Data table, filters, detail drawer, audit notes, confirmation modal |
| Primary APIs | Admin APIs, Audit APIs, Agent APIs, Task APIs, Dispute APIs |
| States | loading/success/empty/error/permission-denied |
| Acceptance Criteria | Admin can complete the operational action and the system writes audit logs. |

The screen must show clear loading, empty, validation, permission, and network-error states.

All destructive actions must ask for confirmation before submission.

Analytics event must be emitted for successful primary action and critical failure.

The UI must remain usable on low-bandwidth networks and small mobile screens.

# 34. Database Column Catalog

## users

| Column | Type | Purpose |
| --- | --- | --- |
| id | UUID | Primary key |
| phone_number | VARCHAR(20) | Unique phone login |
| full_name | VARCHAR(120) | Display and task title |
| address_text | TEXT | Customer address |
| role | user_role | CUSTOMER/AGENT/ADMIN/OPS/FINANCE/SUPPORT |
| status | user_status | Lifecycle status |
| profile_photo_url | TEXT | Optional profile image |
| created_at | TIMESTAMPTZ | Creation time |
| updated_at | TIMESTAMPTZ | Update time |
| last_login_at | TIMESTAMPTZ | Last successful login |

All writes to this table must be performed through backend services.

Foreign key relationships must be enforced by migrations.

Indexes must be verified using EXPLAIN ANALYZE for high-volume queries.

## agent_profiles

| Column | Type | Purpose |
| --- | --- | --- |
| id | UUID | Primary key |
| user_id | UUID | Linked user |
| citizenship_number | VARCHAR(80) | KYC identity number |
| citizenship_front_url | TEXT | MinIO object URL/key |
| citizenship_back_url | TEXT | MinIO object URL/key |
| selfie_url | TEXT | Selfie object URL/key |
| permanent_address_text | TEXT | Permanent address |
| permanent_location | GEOGRAPHY | Permanent lat/lng |
| current_location | GEOGRAPHY | Current app location |
| status | agent_status | Verification status |
| average_rating | NUMERIC | Aggregated rating |
| completed_task_count | INT | Performance metric |
| is_available | BOOLEAN | Receives broadcasts |

All writes to this table must be performed through backend services.

Foreign key relationships must be enforced by migrations.

Indexes must be verified using EXPLAIN ANALYZE for high-volume queries.

## tasks

| Column | Type | Purpose |
| --- | --- | --- |
| id | UUID | Primary key |
| task_code | VARCHAR(80) | Unique readable code |
| customer_id | UUID | Task owner |
| assigned_agent_id | UUID | Assigned agent |
| document_name | VARCHAR(120) | Document requested |
| organization_name | VARCHAR(160) | Manual organization input |
| organization_address_text | TEXT | Manual address |
| organization_location | GEOGRAPHY | Geospatial point |
| task_title | VARCHAR(300) | User-document-organization title |
| description | TEXT | Instructions |
| status | task_status | Lifecycle state |
| direct_payment_method | payment_method | Payment method metadata |
| agreed_amount_paisa | BIGINT | Amount in paisa |
| agent_expected_delivery_at | TIMESTAMPTZ | Expected delivery |
| completed_at | TIMESTAMPTZ | Completion time |

All writes to this table must be performed through backend services.

Foreign key relationships must be enforced by migrations.

Indexes must be verified using EXPLAIN ANALYZE for high-volume queries.

## messages

| Column | Type | Purpose |
| --- | --- | --- |
| id | UUID | Primary key |
| room_id | UUID | Chat room |
| sender_id | UUID | Message sender |
| message_type | message_type | TEXT/IMAGE/DOCUMENT/AUDIO/VIDEO/SYSTEM/CALL_LOG |
| body | TEXT | Text body |
| attachment_url | TEXT | MinIO object key or URL |
| attachment_mime | VARCHAR(120) | MIME type |
| attachment_size_bytes | BIGINT | File size |
| client_message_id | VARCHAR(120) | Idempotency from mobile |
| read_at | TIMESTAMPTZ | Read receipt |
| created_at | TIMESTAMPTZ | Sent time |
| deleted_at | TIMESTAMPTZ | Soft delete |

All writes to this table must be performed through backend services.

Foreign key relationships must be enforced by migrations.

Indexes must be verified using EXPLAIN ANALYZE for high-volume queries.

## disputes

| Column | Type | Purpose |
| --- | --- | --- |
| id | UUID | Primary key |
| task_id | UUID | Related task |
| opened_by_user_id | UUID | Customer or agent |
| assigned_admin_id | UUID | Admin owner |
| status | dispute_status | Workflow state |
| reason | VARCHAR(120) | Reason code |
| description | TEXT | Details |
| resolution_note | TEXT | Admin decision |
| created_at | TIMESTAMPTZ | Created |
| updated_at | TIMESTAMPTZ | Updated |
| closed_at | TIMESTAMPTZ | Closed |

All writes to this table must be performed through backend services.

Foreign key relationships must be enforced by migrations.

Indexes must be verified using EXPLAIN ANALYZE for high-volume queries.

## audit_logs

| Column | Type | Purpose |
| --- | --- | --- |
| id | UUID | Primary key |
| actor_user_id | UUID | Actor |
| action | VARCHAR(120) | Action name |
| entity_type | VARCHAR(80) | Entity |
| entity_id | UUID | Entity ID |
| ip_address | INET | Source IP |
| user_agent | TEXT | Client UA |
| before_data | JSONB | Before snapshot |
| after_data | JSONB | After snapshot |
| created_at | TIMESTAMPTZ | Audit time |

All writes to this table must be performed through backend services.

Foreign key relationships must be enforced by migrations.

Indexes must be verified using EXPLAIN ANALYZE for high-volume queries.

# 35. Detailed API Payload Examples

## Send OTP

| Field | Value |
| --- | --- |
| Endpoint | POST /v1/auth/otp/send |
| Request | {"phoneNumber":"+9779800000000","purpose":"REGISTER"} |
| Response | {"success":true,"retryAfterSeconds":60} |
| Validation | Reject malformed, unauthorized, or state-invalid requests with standard error format. |
| Audit | Write audit log for security-sensitive or admin actions. |

## Verify OTP

| Field | Value |
| --- | --- |
| Endpoint | POST /v1/auth/otp/verify |
| Request | {"phoneNumber":"+9779800000000","otp":"123456"} |
| Response | {"accessToken":"jwt","refreshToken":"jwt","user":{"id":"uuid","role":"CUSTOMER"}} |
| Validation | Reject malformed, unauthorized, or state-invalid requests with standard error format. |
| Audit | Write audit log for security-sensitive or admin actions. |

## Create Task

| Field | Value |
| --- | --- |
| Endpoint | POST /v1/tasks |
| Request | {"documentName":"Passport Renewal","organizationName":"Department of Passports","organizationAddressText":"Tripureshwor, Kathmandu","description":"Need help submitting renewal form."} |
| Response | {"id":"uuid","taskCode":"RIJAN-PASSPORTRENEWAL-DEPARTMENTOFPASSPORTS","status":"BROADCASTED"} |
| Validation | Reject malformed, unauthorized, or state-invalid requests with standard error format. |
| Audit | Write audit log for security-sensitive or admin actions. |

## Accept Task

| Field | Value |
| --- | --- |
| Endpoint | POST /v1/tasks/{id}/accept |
| Request | {"clientRequestId":"uuid"} |
| Response | {"taskId":"uuid","status":"ACCEPTED","chatRoomId":"uuid"} |
| Validation | Reject malformed, unauthorized, or state-invalid requests with standard error format. |
| Audit | Write audit log for security-sensitive or admin actions. |

## Confirm Contract

| Field | Value |
| --- | --- |
| Endpoint | POST /v1/tasks/{id}/contract/confirm |
| Request | {"agreedAmountPaisa":250000,"directPaymentMethod":"ESEWA","expectedDeliveryAt":"2026-07-02T12:00:00+05:45"} |
| Response | {"taskId":"uuid","status":"ACTIVE"} |
| Validation | Reject malformed, unauthorized, or state-invalid requests with standard error format. |
| Audit | Write audit log for security-sensitive or admin actions. |

## Status Update

| Field | Value |
| --- | --- |
| Endpoint | PATCH /v1/tasks/{id}/status |
| Request | {"status":"IN_PROGRESS","note":"Reached organization office and joined queue."} |
| Response | {"taskId":"uuid","status":"IN_PROGRESS","timelineEntryId":"uuid"} |
| Validation | Reject malformed, unauthorized, or state-invalid requests with standard error format. |
| Audit | Write audit log for security-sensitive or admin actions. |

## Send Message

| Field | Value |
| --- | --- |
| Endpoint | POST /v1/chat/rooms/{id}/messages |
| Request | {"clientMessageId":"local-123","messageType":"TEXT","body":"I have reached the office."} |
| Response | {"id":"uuid","createdAt":"2026-06-19T10:00:00+05:45"} |
| Validation | Reject malformed, unauthorized, or state-invalid requests with standard error format. |
| Audit | Write audit log for security-sensitive or admin actions. |

## Create Review

| Field | Value |
| --- | --- |
| Endpoint | POST /v1/reviews |
| Request | {"taskId":"uuid","rating":5,"reviewText":"Very helpful and fast."} |
| Response | {"id":"uuid","agentAverageRating":4.8} |
| Validation | Reject malformed, unauthorized, or state-invalid requests with standard error format. |
| Audit | Write audit log for security-sensitive or admin actions. |

## Open Dispute

| Field | Value |
| --- | --- |
| Endpoint | POST /v1/disputes |
| Request | {"taskId":"uuid","reason":"AGENT_NOT_RESPONDING","description":"No update for two days."} |
| Response | {"id":"uuid","status":"OPEN"} |
| Validation | Reject malformed, unauthorized, or state-invalid requests with standard error format. |
| Audit | Write audit log for security-sensitive or admin actions. |

## Verify Agent Admin

| Field | Value |
| --- | --- |
| Endpoint | POST /v1/admin/agents/{id}/verify |
| Request | {"decision":"APPROVED","note":"Documents match."} |
| Response | {"agentId":"uuid","status":"VERIFIED"} |
| Validation | Reject malformed, unauthorized, or state-invalid requests with standard error format. |
| Audit | Write audit log for security-sensitive or admin actions. |

# 36. QA Test Matrix

| Test ID | Area | Scenario | Priority | Pass Criteria |
| --- | --- | --- | --- | --- |
| TC-01-01 | Auth | Validate auth scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-01-02 | Auth | Validate auth scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-01-03 | Auth | Validate auth scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-01-04 | Auth | Validate auth scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-01-05 | Auth | Validate auth scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-02-01 | Customer Task Creation | Validate customer task creation scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-02-02 | Customer Task Creation | Validate customer task creation scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-02-03 | Customer Task Creation | Validate customer task creation scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-02-04 | Customer Task Creation | Validate customer task creation scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-02-05 | Customer Task Creation | Validate customer task creation scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-03-01 | Agent KYC | Validate agent kyc scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-03-02 | Agent KYC | Validate agent kyc scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-03-03 | Agent KYC | Validate agent kyc scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-03-04 | Agent KYC | Validate agent kyc scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-03-05 | Agent KYC | Validate agent kyc scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-04-01 | Agent Verification | Validate agent verification scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-04-02 | Agent Verification | Validate agent verification scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-04-03 | Agent Verification | Validate agent verification scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-04-04 | Agent Verification | Validate agent verification scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-04-05 | Agent Verification | Validate agent verification scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-05-01 | Matching | Validate matching scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-05-02 | Matching | Validate matching scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-05-03 | Matching | Validate matching scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-05-04 | Matching | Validate matching scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-05-05 | Matching | Validate matching scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-06-01 | Task Acceptance | Validate task acceptance scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-06-02 | Task Acceptance | Validate task acceptance scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-06-03 | Task Acceptance | Validate task acceptance scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-06-04 | Task Acceptance | Validate task acceptance scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-06-05 | Task Acceptance | Validate task acceptance scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-07-01 | Chat | Validate chat scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-07-02 | Chat | Validate chat scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-07-03 | Chat | Validate chat scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-07-04 | Chat | Validate chat scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-07-05 | Chat | Validate chat scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-08-01 | Media Upload | Validate media upload scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-08-02 | Media Upload | Validate media upload scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-08-03 | Media Upload | Validate media upload scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-08-04 | Media Upload | Validate media upload scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-08-05 | Media Upload | Validate media upload scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-09-01 | Calls | Validate calls scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-09-02 | Calls | Validate calls scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-09-03 | Calls | Validate calls scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-09-04 | Calls | Validate calls scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-09-05 | Calls | Validate calls scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-10-01 | Status Updates | Validate status updates scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-10-02 | Status Updates | Validate status updates scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-10-03 | Status Updates | Validate status updates scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-10-04 | Status Updates | Validate status updates scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-10-05 | Status Updates | Validate status updates scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-11-01 | Direct Payment Metadata | Validate direct payment metadata scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-11-02 | Direct Payment Metadata | Validate direct payment metadata scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-11-03 | Direct Payment Metadata | Validate direct payment metadata scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-11-04 | Direct Payment Metadata | Validate direct payment metadata scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-11-05 | Direct Payment Metadata | Validate direct payment metadata scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-12-01 | Reviews | Validate reviews scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-12-02 | Reviews | Validate reviews scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-12-03 | Reviews | Validate reviews scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-12-04 | Reviews | Validate reviews scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-12-05 | Reviews | Validate reviews scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-13-01 | Disputes | Validate disputes scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-13-02 | Disputes | Validate disputes scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-13-03 | Disputes | Validate disputes scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-13-04 | Disputes | Validate disputes scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-13-05 | Disputes | Validate disputes scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-14-01 | Admin Portal | Validate admin portal scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-14-02 | Admin Portal | Validate admin portal scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-14-03 | Admin Portal | Validate admin portal scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-14-04 | Admin Portal | Validate admin portal scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-14-05 | Admin Portal | Validate admin portal scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-15-01 | Security | Validate security scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-15-02 | Security | Validate security scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-15-03 | Security | Validate security scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-15-04 | Security | Validate security scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-15-05 | Security | Validate security scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-16-01 | Notifications | Validate notifications scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-16-02 | Notifications | Validate notifications scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-16-03 | Notifications | Validate notifications scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-16-04 | Notifications | Validate notifications scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-16-05 | Notifications | Validate notifications scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-17-01 | Offline Handling | Validate offline handling scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-17-02 | Offline Handling | Validate offline handling scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-17-03 | Offline Handling | Validate offline handling scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-17-04 | Offline Handling | Validate offline handling scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-17-05 | Offline Handling | Validate offline handling scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-18-01 | Performance | Validate performance scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-18-02 | Performance | Validate performance scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-18-03 | Performance | Validate performance scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-18-04 | Performance | Validate performance scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-18-05 | Performance | Validate performance scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-19-01 | Audit Logs | Validate audit logs scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-19-02 | Audit Logs | Validate audit logs scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-19-03 | Audit Logs | Validate audit logs scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-19-04 | Audit Logs | Validate audit logs scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-19-05 | Audit Logs | Validate audit logs scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-20-01 | Release Smoke | Validate release smoke scenario 1 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-20-02 | Release Smoke | Validate release smoke scenario 2 | P0 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-20-03 | Release Smoke | Validate release smoke scenario 3 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-20-04 | Release Smoke | Validate release smoke scenario 4 | P1 | Pass when expected result matches requirement and no unauthorized side effects occur. |
| TC-20-05 | Release Smoke | Validate release smoke scenario 5 | P2 | Pass when expected result matches requirement and no unauthorized side effects occur. |

## 36.1 Release Regression Pack

Run full OTP login regression using mock and real SMS provider staging configuration.

Run task lifecycle from CREATED to COMPLETED.

Run dispute flow from OPEN to CLOSED.

Run agent KYC approval and rejection.

Run file upload and signed URL download authorization tests.

Run WebRTC call smoke test and external call fallback.

Run admin RBAC negative tests.

# 37. Operational SOPs

## Agent Verification SOP

Check phone verification status.

Review citizenship front and back images for readability.

Compare selfie and citizenship photo where possible.

Confirm permanent address and location are plausible.

Approve, reject with reason, or escalate suspicious submission.

Every decision must include admin note and audit log.

## Dispute Mediation SOP

Review task status history.

Review chat and attachments relevant to dispute only.

Contact both parties through dispute thread if evidence is missing.

Decide whether task should continue, complete, cancel, or remain suspended.

Record resolution note and any user/agent moderation action.

## Suspicious Agent SOP

Identify repeated cancellations, low rating, fraud reports, or inconsistent KYC.

Temporarily suspend if risk is high.

Notify operations lead.

Document reason in audit log.

Restore only after admin review.

## Sensitive File Incident SOP

Disable affected signed URLs if possible.

Identify tasks and users affected.

Preserve audit logs.

Notify leadership and affected users based on policy.

Patch access-control bug before re-enabling flow.

## Production Incident SOP

Acknowledge alert.

Classify severity.

Assign incident commander.

Mitigate user impact.

Communicate status internally.

Create postmortem with action items.

# 38. Deployment and Release Runbooks

## 38.1 Backend Release Runbook

Confirm all tests pass in CI.

Review database migrations for backward compatibility.

Deploy to staging and run smoke tests.

Verify health endpoints, logs, and metrics.

Create production backup before migrations.

Deploy production using rolling deployment.

Monitor p95 latency, error rate, and database metrics for 60 minutes.

Rollback if critical errors exceed threshold.

## 38.2 Mobile Release Runbook

Freeze release branch.

Run Flutter analyze, unit tests, widget tests, and integration smoke tests.

Verify Android and iOS build signing.

Test OTP, task creation, chat, upload, and notification on physical devices.

Submit to internal testing track.

Run staged rollout.

Monitor crash-free sessions and API errors.

Expand rollout after stability threshold is met.

## 38.3 Admin Portal Release Runbook

Run TypeScript build and admin integration tests.

Verify admin RBAC in staging.

Verify agent approval, rejection, dispute update, audit log search.

Deploy static/admin container to staging.

Promote to production after approval.

Monitor frontend errors and API errors.

# 39. Security Review Checklist

| ID | Check | Requirement | Evidence |
| --- | --- | --- | --- |
| SEC-001 | OTP rate limits | Required before production | Evidence link required in release checklist |
| SEC-002 | JWT expiration | Required before production | Evidence link required in release checklist |
| SEC-003 | Refresh token rotation | Required before production | Evidence link required in release checklist |
| SEC-004 | RBAC on every route | Required before production | Evidence link required in release checklist |
| SEC-005 | Admin action audit logs | Required before production | Evidence link required in release checklist |
| SEC-006 | File MIME validation | Required before production | Evidence link required in release checklist |
| SEC-007 | MinIO private buckets | Required before production | Evidence link required in release checklist |
| SEC-008 | Signed URL TTL | Required before production | Evidence link required in release checklist |
| SEC-009 | Chat room authorization | Required before production | Evidence link required in release checklist |
| SEC-010 | Task participant authorization | Required before production | Evidence link required in release checklist |
| SEC-011 | Agent verified-only task acceptance | Required before production | Evidence link required in release checklist |
| SEC-012 | SQL injection prevention | Required before production | Evidence link required in release checklist |
| SEC-013 | XSS prevention in admin | Required before production | Evidence link required in release checklist |
| SEC-014 | CORS locked down | Required before production | Evidence link required in release checklist |
| SEC-015 | Secrets not committed | Required before production | Evidence link required in release checklist |
| SEC-016 | Logs do not expose OTP or tokens | Required before production | Evidence link required in release checklist |
| SEC-017 | Database backups encrypted | Required before production | Evidence link required in release checklist |
| SEC-018 | KYC access restricted | Required before production | Evidence link required in release checklist |
| SEC-019 | Dispute transcript access restricted | Required before production | Evidence link required in release checklist |
| SEC-020 | Location data minimized | Required before production | Evidence link required in release checklist |